CLASSROOMIQ

ANTIGRAVITY
ARCHITECTURE
ASSESSMENT BRIEF

Document 02  |  Non-mutating technical review and planning instruction

EXECUTION STATUS — ASSESSMENT ONLY Antigravity is authorized by this brief to perform a read-only requirements and architecture assessment and to produce recommendations, questions, risks, and a phased plan. It is NOT authorized by this brief to edit application source code, install dependencies, create or modify datasets, create migrations, run destructive commands, or begin implementation. Existing seed CSVs may be inspected and validated read-only; this brief does not authorize new data generation or changes.

| DOCUMENT CONTROL | VALUE |
| --- | --- |
| Document ID | CIQ-ANT-002 |
| Version / date | 1.0.1 / 2026-10-09 |
| Primary source | ClassroomIQ Master Project Specification v0.2.1 |
| Source status | Review draft; its approval table still records critical approvals as pending. |
| Permitted use | Non-mutating discovery/architecture assessment only |
| Not granted | Product-boundary approval, architecture approval, dataset approval, build authorization, or deployment permission |
| Audience | Project owner/team and Antigravity acting as analyst/architect |

Governance principle: a recommendation from an AI agent is evidence for a human decision, not the decision itself.

# Document map

Use this brief as the working instruction for Antigravity. The assessment must remain traceable to the Master Project Specification; all unresolved choices must remain visibly unresolved until approved by the project owner/team.

| REF | CONTENTS |
| --- | --- |
| 01 | Purpose, mission, and assessment outcome |
| 02 | Source authority, evidence labels, and preflight |
| 03 | Assessment modes and gate sequencing |
| 04 | Non-negotiable guardrails |
| 05 | System understanding and scope boundaries |
| 06 | Required requirements audit |
| 07 | Architecture and technical workstreams |
| 08 | Algorithm and optimization assessment |
| 09 | Dynamic simulation / event architecture |
| 10 | State, versioning, persistence, and API strategy |
| 11 | UI, evaluation, benchmarking, and NFRs |
| 12 | Dataset dependency and data strategy |
| 13 | Open decision register OD-001 to OD-018 |
| 14 | Required deliverables and response format |
| 15 | Phased roadmap and approval boundaries |
| 16 | Assessment acceptance checklist |
| Appendix A | Source-defined scenario coverage |
| Appendix B | Antigravity final report template |

READ THIS FIRST The Master Project Specification is the product-level authority. It deliberately mixes established direction, proposed behavior, pending input, and open decisions. The assessment must preserve these distinctions. It must not convert a candidate rule into an approved requirement simply because that makes an architecture easier to describe.

# 1. Purpose, mission, and required outcome

## 1.1 Mission

Assess whether the current ClassroomIQ specification can be implemented as a bounded, testable prototype; expose the decisions that block architecture or implementation; compare viable technical approaches; and return an evidence-based recommendation plus a phased delivery plan.

The core product direction is a smart classroom allocation and campus scheduling support system that assigns teaching-session occurrences to suitable rooms while respecting approved capacity, mandatory facilities, room availability, bookings, and timetable-conflict rules. It should expose unassigned demand and constraint failures, compare allocation quality, and handle explicitly approved changes within a fixed dynamic-simulation boundary.

## 1.2 Assessment must answer

What is clear, what is proposed, what remains undecided, and what depends on external input?

Which architecture and optimization approach best fit the bounded prototype, and what are the meaningful alternatives?

How will hard constraints be enforced and independently verified so that a high optimization score can never disguise an invalid allocation?

How will dynamic events, repair attempts, simulation limits, run outcomes, and historical published versions be represented without state corruption or misleading claims?

What must the team decide or obtain before the design can be finalized, the dataset can be generated, or code can be authorized?

What sequence of implementation phases is feasible, verifiable, and proportionate to the project?

## 1.3 Definition of a successful assessment

A successful assessment is a review package, not a working application. It contains the audit, architecture comparison, recommended stack and algorithm direction, component boundaries, provisional data/API strategy, simulation design, verification plan, risk register, decision questions, and a gated roadmap. It identifies evidence and dependencies for its important claims. No code or dataset changes are needed to pass this phase.

# 2. Source authority, evidence labels, and preflight

## 2.1 Authority hierarchy

| ORDER | SOURCE / AUTHORITY | ASSESSMENT TREATMENT |
| --- | --- | --- |
| 1 | Project owner/team decisions recorded and explicitly approved | Control scope, invariants, numerical bounds, acceptance criteria, and approved changes. |
| 2 | ClassroomIQ Master Project Specification v0.2.1 | Primary product-level reference for vision, proposed behavior, requirements, exclusions, statuses, and open decisions. |
| 3 | Other approved supporting specifications, when supplied | Own detailed contracts in their area but may not silently contradict the master specification. |
| 4 | This assessment brief | Defines the current review task and permitted actions; it cannot approve product decisions. |
| 5 | Antigravity recommendations or generated documents | Proposals only until the owner/team explicitly accepts them. |

## 2.2 Required status vocabulary

| LABEL | MEANING | REQUIRED HANDLING |
| --- | --- | --- |
| ESTABLISHED | Current project direction or established requirement | Preserve its intent; still respect formal approval gates where applicable. |
| PROPOSED | Recommended behavior or loophole-closing rule awaiting decision | Assess benefits and drawbacks; do not silently make it binding. |
| OPEN DECISION | No choice has been settled | List options, consequences, decision owner, and evidence needed. |
| PENDING INPUT | Blocked by an external input or dependency | State what is missing and what analysis can/cannot proceed. |
| ASSESSMENT TASK | A technical question Antigravity must evaluate | Return comparative evidence and a recommendation; do not implement. |
| IMPLEMENTATION GATE | A condition required before the next stage | Show objective exit evidence and the authorized next activity. |

## 2.3 Preflight before analysis

Confirm the exact source file and version: ClassroomIQ_Master_Project_Specification_v0.2.1.docx. Do not rely on recollection, snippets, or an older v0.1.0 draft when v0.2.1 is supplied.

Read the full source, including tables, requirement IDs, the dynamic event/limit tables, lifecycle states, evaluation rules, risks, open decisions, approval gates, approval record, and final direction.

Confirm whether the teammate existing seed-data inventory and data-contract notes is available. If it is not present, mark dataset-dependent architecture decisions as provisional and do not invent its schema or scale.

Inventory the current repository and files without editing them, only if Antigravity has repository access. Report what was actually inspected. If repository access is unavailable, say so; do not claim repository-specific findings.

Record source file names, versions, review date, environment, and any limitations on access. If the required source is absent or inconsistent, stop and ask for it rather than extrapolating.

EVIDENCE RULE Every claim about existing code, files, dependencies, tests, or repository state must be based on an actual inspection. Every claim about the product must be traceable to the master spec or marked as inference / recommendation / open decision.

# 3. Assessment modes and gate sequencing

The current specification contains a sequencing tension worth resolving transparently: G1 requires core boundaries to be approved before architecture can rely on them, while architecture analysis can help the team choose among alternatives. The safe interpretation is to distinguish discovery analysis from final approval-dependent design.

| MODE | WHEN | ALLOWED OUTPUT | NOT ALLOWED |
| --- | --- | --- | --- |
| Mode A — non-binding discovery assessment | Now, using v0.2.1 as a review draft and the materials actually available. | Requirements audit; contradictions and dependencies; candidate architectures; option comparisons; provisional algorithm discussion; questions; risks; suggested boundary ranges/options; draft phased plan. | Treating recommendations as approved; fixing undecided numerical limits; finalizing dataset contracts; source edits; dependency installation; dataset generation; implementation. |
| Mode B — boundary-aware design finalization | Only after the project owner/team resolves the boundary decisions required for that design. | Update recommendations against recorded approvals; finalize architecture proposal and bounded performance assumptions; produce implementation-ready supporting design proposals. | Making a missing approval implicit; authorizing a build merely because architecture is complete. |
| Mode C — implementation | Only after required specs, data contract where applicable, environment, tests, bounded phase scope, and explicit build gate are approved. | Only the specific implementation phase authorized in writing. | Scope expansion; unapproved migrations/dataset creation; adjacent features; deployment authorization by implication. |

## 3.1 Current instruction to Antigravity

AUTHORIZED TASK Perform Mode A now. If key boundary decisions are not yet approved, do not reject the entire assessment as impossible; provide non-binding option analysis and identify which conclusions remain conditional. Explicitly separate “can be assessed now” from “cannot be finalized until approval/input”. Do not label the project build-ready.

## 3.2 Gate boundaries from the Master Specification

| GATE | EXIT CONDITION (SOURCE DIRECTION) | CURRENT REVIEW TREATMENT |
| --- | --- | --- |
| G0 — Foundation review | Problem framing, vision, core scope, challenge catalogue, and master document reviewed. | Confirm reviewed; identify any remaining problem/scope questions. |
| G1 — Boundary approval | Scheduling authority, hard constraints, time semantics, event allowlist, numeric limits, repair policy, result taxonomy, and stop conditions approved. | Not assumed complete. List each unresolved boundary and the impact of leaving it open. |
| G2 — Antigravity assessment | Requirements audit, architecture alternatives, stack/algorithm, data/API strategy, tests, risks, and roadmap submitted. | This brief initiates the assessment deliverable; its recommendations remain proposals. |
| G3 — Architecture/plan approval | Team approves architecture, module boundaries, algorithm direction, phase scope, criteria, and plan. | Human review required; assessment completion is not approval. |
| G4 — Dataset contract approval | Existing seed CSVs cross-validated; schema and provenance limitations documented; changes approved where needed. | Existing seed files may be inspected read-only; changes or new generation require explicit approval. |
| G5 — Build authorization | Specs, environment, test plan, dependencies, and bounded phase scope approved. | No code until explicit authorization for a defined phase. |
| G6+ — Phase acceptance | Tests and acceptance conditions pass; evidence and documentation reviewed. | Next phase requires a separate review/authorization. |

# 4. Non-negotiable guardrails

READ-ONLY: Do not modify application code, configuration, manifests, lockfiles, schemas, migrations, datasets, test fixtures, generated files, or build scripts during Mode A.

NO INSTALLS / SIDE EFFECTS: Do not install packages, add services, provision infrastructure, start external integrations, run migrations, or perform commands that mutate project state.

NO DATA GENERATION: Do not generate, synthesize, finalize, or “temporarily” create project data. Do not create a definitive data schema, exact field contract, dataset scale, distributions, or generation seed protocol before teammate-document reconciliation and approval.

NO FABRICATION: Never invent campus names, room counts, capacities, equipment inventories, institutional policies, solver performance, test results, benchmark results, or repository facts.

NO BOUNDARY DRIFT: Do not expand the supported event catalogue, simulation horizon, event count/rate, payload ranges, retry/runtime budgets, reallocation scope, or accepted scale. Do not silently pick numbers to make a demo succeed.

NO HARD-CONSTRAINT TRADEOFF: Soft preference penalties, composite scores, or heuristic convenience must never make hard-rule violations acceptable. Validation correctness is separate from optimization quality.

NO SILENT SCOPE EXPANSION: Fixed-time room allocation is the default direction. Arbitrary timetable generation/optimization, real-campus integrations, external scheduling synchronization, authentication model, and publishing scope remain excluded or open unless approved.

NO FALSE INFEASIBILITY: Timeout, cancellation, memory/runtime exhaustion, or an unverified heuristic failure is not proof that no complete allocation exists.

NO UI-ONLY CONTROL: Critical rules and simulation bounds must be enforced in controlling backend/domain/simulation logic, not only in front-end controls.

NO FALSE PUBLICATION: A candidate must pass independent validation before it can be presented as valid. Published history must remain distinguishable from current simulated state.

NO IMPLIED AUTHORIZATION: Completing this document, a design review, a demo, or a test run does not authorize implementation or deployment.

STOP ON CONFLICT: If sources conflict or an unresolved item changes scope, correctness, safety, state semantics, or bounds, list options and impacts and request owner/team approval. Do not choose silently.

# 5. System understanding and scope boundaries

## 5.1 Core problem and default allocation model

The default problem is to assign defined teaching-session occurrences (with given time intervals) to suitable rooms. A session assignment must satisfy all applicable, approved hard constraints. Soft preferences select among permissible alternatives. Fixed session times are input by default; time-changing events may only operate under approved event semantics. The project is not automatically a general-purpose timetable generator.

## 5.2 Challenge areas the architecture must cover

| CHALLENGE | REQUIRED ARCHITECTURAL RESPONSE / EVIDENCE |
| --- | --- |
| Demand, capacity, and suitable room match | Model usable capacity and enrollment demand explicitly; unknown capacity must not be treated as known-sufficient. |
| Mandatory equipment/facilities | Separate mandatory from preferred facilities; account for quantity, unit, and operational state where modeled. |
| Time/booking/availability conflicts | One consistent time model across sessions, availability, closures, bookings, and any approved buffers. |
| Competing sessions / scarce rooms | Never double-book a room; report valid partial result or accurately evidenced infeasibility/unknown state. |
| Unknown or changing campus state | Version input and simulated state; validate permitted events before mutation; record before/after impact. |
| Conflicting preferences | Compare objective strategies and priority/tie-break policy; do not invent the project’s preference order. |
| Solver or event failure | Preserve state/history; distinguish event application from repair success; produce trustworthy terminal status. |
| Credible performance claims | Benchmark baseline and optimizer on equivalent snapshots/rules/formulas and report separate raw metrics. |
| Useful operator experience | UI states and actions must correspond to real backend contracts; errors, empty, loading, timeout, and partial outcomes must be designed. |

## 5.3 Questions of scope that must remain visible

Are class-session times always fixed inputs, with only room allocation performed by the optimizer? If any automatic time generation is contemplated, describe it as a separate scope decision.

Do timetable conflicts include only room-time exclusivity, or also instructor, cohort, section, and shared-resource conflicts? This is critical OD-018, not an assumed feature.

Which user roles exist, and are authentication, role-based permissions, publishing, multi-user editing, and operational release part of the prototype?

Is the application a local/demo prototype or intended for deployment beyond a controlled environment? Do not introduce real campus integrations without approval.

Which screen concepts are required for the demonstrator, and which are merely candidates? A dashboard mockup is visual direction, not proof of functional scope.

# 6. Required requirements audit

Produce a traceable audit, not just a prose summary. For every issue, cite the relevant section, requirement ID, decision ID, table, or scenario in v0.2.1. Keep product requirements distinct from architecture preferences.

| AUDIT AREA | QUESTIONS / TESTS TO PERFORM | REQUIRED OUTPUT |
| --- | --- | --- |
| Completeness and clarity | Are actors, workflows, inputs/outputs, allowed actions, lifecycle states, and failure outcomes specified? | Missing requirements list; materiality and owner. |
| Contradictions / circular dependencies | Do gates, event rules, lock semantics, published/current state, validation, or scope assumptions conflict? | Conflict pair, consequences, resolution options; no silent reconciliation. |
| Hidden assumptions | Are room/session/facility identifiers, units, time zones, missing data, recurrence, cancellation, and capacity semantics assumed? | Assumption register with confidence/evidence and required decision. |
| Hard / soft separation | Could a preference weight ever compensate for a hard violation? Is feasibility status independent of quality score? | Invariant statement and proposed enforcement/validation path. |
| Outcome taxonomy | Can the design distinguish COMPLETE_VALID, PARTIAL_VALID, PROVEN_INFEASIBLE, FEASIBILITY_UNKNOWN, INVALID_INPUT, INVALID_CANDIDATE, RUN_FAILED, and CANCELLED? | Proposed model/API/UI mapping; no collapse to one success boolean. |
| Dynamic operation | Are event inputs bounded, ordered, validated, idempotent/duplicate-aware, traceable, and finite? | Event lifecycle, boundary controls, termination behavior, tests. |
| Data dependency | What remains unverified in the existing seed CSVs and data contract? Does a proposed schema accidentally overcommit? | Provisional conceptual model; blocked design decisions and reconciliation plan. |
| Metrics / benchmark | Are formulas, denominators, versions, eligibility, run comparability, timeout treatment, and seeds defined? | Metric definition gaps; fair comparison protocol. |
| Security / reliability / accessibility | Are input trust boundaries, authorization, failure recovery, logs, keyboard/text status, and setup reproducibility defined? | Measurable non-functional acceptance questions. |
| Traceability | Can each requirement link to design element, responsible module, test, and acceptance evidence? | Traceability approach and missing IDs/coverage gaps. |

## 6.1 Audit severity

| SEVERITY | USE WHEN | HANDLING |
| --- | --- | --- |
| BLOCKER | An unresolved issue could change hard constraints, problem class, state safety, boundary enforcement, or truthful result status. | Do not finalize dependent design; obtain owner decision/input. |
| HIGH | Implementation would otherwise risk wrong results, unsafe repair, invalid benchmarks, major scope creep, or untestable requirements. | Recommend resolution before architecture approval/build. |
| MEDIUM | Affects maintainability, usability, observability, reproducibility, or scope but has a bounded workaround. | Give a clear recommendation and phase/decision target. |
| LOW | Editorial or non-material issue with no current correctness/scope impact. | Track it without distracting from blockers. |

# 7. Architecture and technical workstreams

## 7.1 Overall architecture alternatives

Compare at least one recommended design with meaningful alternatives, including complexity, maintainability, performance, dependency burden, operational cost, failure modes, portability, and fit for a bounded prototype. Avoid both a monolith with uncontrolled coupling and unnecessary enterprise infrastructure.

For each candidate, provide a component/context diagram (Mermaid or equivalent), trust boundaries, data flow, run/event lifecycle, deployment shape, and a rationale. Distinguish logical architecture from a technology-specific implementation diagram.

## 7.2 Module / responsibility boundaries

| COMPONENT CANDIDATE | RESPONSIBILITY TO ASSESS |
| --- | --- |
| Input and scenario validation | Validate IDs/references, intervals, required fields, allowed ranges, schema/version, and source integrity before runs/events. |
| Domain/rule configuration | Own approved rule definitions, hard/soft classification, rule versions, and configuration validation. |
| Allocation orchestration | Define scope and snapshot; invoke baseline/optimizer; enforce execution budgets and capture run identity. |
| Optimizer / baseline adapters | Generate candidates only; expose solver status and evidence; do not mark validity themselves. |
| Independent allocation validator | Recheck candidate assignments against the same input snapshot and approved rule version; authoritative for accepted validity. |
| Metrics / benchmark service | Compute approved metrics only from defined, comparable, validated run data; report unavailable/incomparable conditions honestly. |
| Simulation controller | Validate and apply permitted events; enforce bounds, ordering, idempotency, state versions, and termination; trigger controlled repair. |
| Repair / affected-set planner | Determine the approved impacted/dependency set; propose changes; preserve unaffected assignments where feasible under policy. |
| Persistence / audit | Persist snapshots, run/event/repair IDs, config versions, results, diffs, validation reports, state transitions, and audit history. |
| API/application service | Expose the actual supported contract, enforce server-side validation/authorization, map domain outcomes without lossy status conversion. |
| UI presentation | Render confirmed states/actions, status and explanations; do not serve as sole policy enforcement. |
| Test/benchmark harness | Use repeatable fixtures/scenarios, invariant and regression checks, equivalent benchmark inputs, and reproducible evidence. |

These are responsibility areas to evaluate, not an imposed class/module/file layout. Antigravity may recommend combining or splitting them, provided ownership remains explicit and the validator is logically independent from candidate generation.

## 7.3 API / contract requirements

Propose resource/operation boundaries for inputs, room/session configuration, availability/bookings, allocation runs, validation reports, simulation events, repair attempts, state versions, metric results, and exports only to the extent they are in approved scope.

For each operation, specify conceptual inputs/outputs, validation failures, authorization assumptions, idempotency needs, concurrency/version behavior, and status mapping. Mark concrete field names/types as provisional until dataset and API contracts are approved.

Use stable identifiers and version references. A run must identify the snapshot, rule/config version, scope, algorithm/baseline version, environment/seed where relevant, and validation result.

Prevent stale candidates from being presented as valid against changed inputs. Recommend snapshot isolation, stale-result rejection, version checks, or another explicit policy.

Do not imply file import/export formats, authentication providers, or external integrations have been chosen.

## 7.4 Data persistence and lifecycle

Assess the simplest persistence pattern that can preserve the required state/history. The source identifies logical states: source/input snapshot; current simulation state; candidate allocation; validated draft; published version if in scope; repair attempt; and validation report. Define transition ownership and what must be immutable. Do not silently overwrite published history, erase rollback/audit evidence, or merge current simulated state with the historical published version.

## 7.5 Architecture qualities and trade-offs

Correctness and independent validation are primary; usability or performance optimizations cannot weaken invariant enforcement.

Prefer architecture that is locally testable, reproducible, easy to run during development/demo, and proportionate to the approved scale.

Report which qualities are achieved by architecture, which require policy decisions, and which need measurable thresholds before they can be verified.

Make observability actionable: structured run/event/repair identifiers, reasons, rule versions, terminal status, and controlled diagnostic evidence.

Recommend recovery behavior for persistence failure, optimizer failure, validator failure, event failure, interrupted run, stale result, and partial repair.

# 8. Algorithm and optimization assessment

## 8.1 Compare families rather than prematurely selecting a library

Antigravity should compare algorithm families against the approved problem model and scale only when known. Candidate families may include constraint programming / CP-SAT, mixed-integer optimization, graph matching or flow formulations for narrower subproblems, greedy constructive heuristics, local search/metaheuristics, and hybrid staged strategies. These are options to assess, not pre-approved dependencies.

| OPTION FAMILY | QUESTIONS TO ANSWER | EVIDENCE REQUIRED |
| --- | --- | --- |
| Constraint programming / CP-SAT | Can room/time/capacity/facility and interval constraints be represented cleanly? What status/proof semantics and bounds exist? | Model sketch; suitability/limitations; dependency and runtime considerations; treatment of timeout vs proven infeasible. |
| Mixed-integer optimization | Is the formulation manageable? Are linearization and objective hierarchy transparent? | High-level formulation and complexity trade-offs; numerical/scale considerations; solver dependency/licensing considerations to verify. |
| Greedy / constructive heuristic | Can it give fast candidates and a useful baseline? Where can it fail to find a feasible solution? | Deterministic tie-break proposal; counterexamples; explain why failure cannot prove infeasibility. |
| Local search / metaheuristic | Can quality improve while preserving hard feasibility? How are repair scope and stopping conditions controlled? | Feasibility-preserving moves or validator gate; stopping/seed policy; runtime variability. |
| Hybrid / staged approach | Could hard-feasibility be solved first, then soft objectives optimized hierarchically? | Stage contract; handoff/termination; status interpretation; why simpler alternatives are inadequate. |
| Graph matching / flow special case | Does a specific reduced model support a simpler exact algorithm? | State the assumptions that make the reduction valid and what excluded constraints break it. |

## 8.2 Required objective and validity principles

Represent approved hard constraints as hard model constraints or an equally strong feasibility gate. Never encode them merely as large penalties in a weighted objective.

Compare lexicographic/hierarchical objectives with weighted scalar objectives for soft preferences. Explain scaling, weight sensitivity, interpretability, and whether priorities can be defended to a reviewer.

Do not choose soft-preference priority order on behalf of the team. Candidate objectives include proximity/building or department preference, capacity fit, preferred extra facilities, room continuity, and minimizing changes; inclusion and precedence require approval.

Keep correctness measures separate from optimization-quality measures. A composite score, if approved later, must not hide hard violations, unassigned sessions, or run incomparability.

A candidate is not accepted as valid until an independent validator confirms all applicable hard constraints. Validator disagreement means validity is not accepted, and diagnostics must be retained.

Define deterministic tie-breaks and random seeds if deterministic outputs or reproducible benchmarks are required. Record algorithm/configuration version and runtime budget.

Clearly distinguish solver-proven infeasibility from “not found within budget.” A timeout or interrupted heuristic run should map to FEASIBILITY_UNKNOWN unless stronger evidence is actually available.

Discuss explanations: which facts can support an unassigned/reassignment reason, how conflicts are traced, and how uncertainty is labelled.

## 8.3 Independent validator design

Recommend an independently callable validator whose contract accepts an identified input snapshot, approved rules/configuration version, and candidate assignments. It should return structured findings by assignment/constraint, a summary validity state, and version/scope evidence. It should not simply trust optimizer flags or reuse an opaque “is feasible” result without auditable checks. The assessment should identify the risk of duplicated logic drifting between optimizer and validator and propose tests that reduce it.

# 9. Dynamic simulation and event architecture

## 9.1 Operating principle

DYNAMIC DOES NOT MEAN UNRESTRICTED Model a changing simulated campus inside a fixed, approved envelope. Events may change the simulated state; they must not change the rules of the simulation, expand its limits, add unapproved event types, or weaken hard constraints.

## 9.2 Candidate event catalogue — approval required

| CANDIDATE EVENT | KEY REVIEW QUESTIONS |
| --- | --- |
| Room closure / reopening | Interval semantics, closure overlap/precedence, whether reopening targets a known closure, other bookings/restrictions. |
| Facility failure / repair | Facility identity, quantity/status, effective interval, room suitability recomputation. |
| Enrollment change | Permitted demand range, capacity validity, handling when current room becomes too small. |
| Session addition / cancellation | Unique identity, payload validity, history and metric treatment, scope/event-count limits. |
| Session time change | Valid interval, room/booking conflicts, and strict exclusion of unrestricted auto-timetabling. |
| Booking change | Blocking semantics, interval collision rules, and impacts on affected sessions. |
| Room capacity change | Definition of usable capacity, valid range, and revalidation of existing assignments. |

Only the event subset explicitly approved by the project team may be implemented. The catalogue above is inherited from the master specification as candidate scope; it is not a permission list.

## 9.3 Every event contract must cover

Unique event identifier and event type/version; target entity/identifier; required payload and allowed ranges.

Requested and effective simulation time, timezone/simulation-clock convention, and preconditions.

Deterministic ordering and conflict precedence for equal-effective-time or same-target events.

Validate-first and atomic apply/reject semantics, with no hidden partial mutation; duplicates must follow an approved idempotency or rejection policy.

Explicit event status lifecycle (e.g., pending, accepted, rejected, applied, failed, or an approved exhaustive set).

Affected entity/session report, repair attempt identity, pre/post state version, diff, reason/source, and sufficient metadata for replay.

A clear separation between event application status and repair outcome. A valid closure event can apply even if no complete repair exists.

## 9.4 Fixed simulation limits — values are not to be invented

| BOUNDARY | MUST BE DECIDED / ENFORCED | ASSESSMENT TASK |
| --- | --- | --- |
| Scenario horizon | Maximum simulated interval and unit | Recommend options from approved scale; define exact endpoint and rejection/stop behavior. |
| Event count | Max accepted/applied events per run | Compare low/medium test envelopes; explain resource/demo implications; no final number without approval. |
| Event rate / spacing | Rate or minimum spacing if needed | Explain whether required; propose enforcement and event behavior. |
| Event allowlist / payload ranges | Exact types, target/value/time ranges | Identify candidate set; report each inclusion/exclusion for owner approval. |
| Ordering / idempotency | Event order, duplicate handling, equal-time precedence | Recommend deterministic semantics and replay evidence. |
| Optimizer/runtime/retry budget | Run timeout, retry count, repair attempts, cancellation semantics | Relate to approved scale and environment; map exhaustion to explicit terminal status. |
| Reallocation scope | Directly affected set, dependency closure, or approved broader scope | Compare disruption vs feasibility risks; never default to unrestricted global rearrangement. |
| Randomization and seed | Whether randomness exists and seed rules | Propose repeatability/variation reporting; never hide random behavior. |
| Stop conditions | Completion, limit reached, timeout, cancellation, fatal failure | Map every termination path to an explicit outcome; no auto-expansion or unbounded loops. |

All numerical boundaries must eventually be enforced in the simulation controller / trusted backend logic and tested through API or scripted paths. UI validation is supplementary, not the security/correctness boundary.

## 9.5 Affected-set repair policy

Identify direct impacts and dependency impacts through shared rooms, overlapping intervals, facilities, bookings, and any approved policy dependencies.

Compare repair of only directly affected sessions, a defined dependency closure, and a bounded broader scope. State feasibility, disruption, complexity, and explanation trade-offs.

Retain unchanged assignments when feasible under the approved policy; minimize disruption only after all hard constraints are met.

Record changed, unchanged, added, cancelled, newly assigned, and unassigned sessions. Include before/after comparisons and validation report.

Locks do not override physical availability or other hard constraints. If an event invalidates a locked assignment, preserve the lock metadata/history and follow a human-approved override/escalation policy.

On failed repair, preserve historical published state, retain the event/current simulated state, mark impacted assignments truthfully, and report partial/infeasible/unknown as supported by evidence.

## 9.6 State mutation and recovery

Recommend validate-first, atomic state application by default unless a documented alternative is justified and approved. If an event is rejected or cannot be applied, prior simulated state should remain unchanged. Rollback must name its target version and must not erase audit history. Define failure behavior for event application, optimizer, validator, persistence, cancellation, stale inputs, and retry-budget exhaustion.

# 10. State, versioning, persistence, and API strategy

| LOGICAL STATE | REQUIRED MEANING / DESIGN QUESTIONS |
| --- | --- |
| Source/input snapshot | Identifiable data and rules used by a run; stable during that run or handled by a defined isolation/staleness policy. |
| Current simulation state | State after accepted events; versioned separately and allowed to differ from historical published state. |
| Candidate allocation | Optimizer/baseline output before validation; not valid just because it is complete or has a high score. |
| Validated draft | Candidate that passes applicable hard constraints; completeness is separate, so this may be partial. |
| Published version (if in scope) | Explicitly approved version for operational use; historical record is traceable and is not silently overwritten. |
| Repair attempt | Links triggering event, pre/post state, affected set, candidate, status, validator output, retry attempt, and diff. |
| Validation report | Records snapshot/scope/rule versions, findings by constraint and assignment, and overall result. |

## 10.1 Result taxonomy must survive every layer

| OUTCOME | MEANING TO PRESERVE | MUST NOT BE CONFUSED WITH |
| --- | --- | --- |
| COMPLETE_VALID | Every required in-scope session is assigned; independent hard-constraint validation passes. | High score alone; a candidate not independently validated. |
| PARTIAL_VALID | All assignments made are valid, but one or more required sessions remain unassigned. | Complete timetable or invalid allocation. |
| PROVEN_INFEASIBLE | The selected method has established no complete valid allocation exists for the defined inputs/rules. | Timeout or failure to find a solution. |
| FEASIBILITY_UNKNOWN | The run ended/interrupted without establishing feasibility or infeasibility. | Proof that no solution exists. |
| INVALID_INPUT | Input/configuration failed validation. | A legitimate infeasible allocation instance. |
| INVALID_CANDIDATE | Candidate violates at least one hard constraint. | Valid output or publishable result. |
| RUN_FAILED | Unexpected/internal failure prevented a trustworthy result. | A domain-level infeasibility conclusion. |
| CANCELLED | Authorized cancellation occurred. | Normal completion; intermediate data must be described. |

## 10.2 State and concurrency questions

What happens when a room/session/configuration is edited while an optimizer run is active? Detect stale snapshot or apply the approved isolation rule.

Can two users edit/apply events concurrently? If the user model is still open, propose options but do not assume multi-user operation.

Which operations are idempotent, version-checked, transactional, or replayable?

What does rollback restore, what does it preserve, and which audit history remains immutable?

Which state changes invalidate prior validation reports, metrics, or published eligibility?

# 11. UI, metrics, benchmarking, and non-functional requirements

## 11.1 UI implementation strategy

The current product direction includes an operations dashboard and workspaces for allocation, timetable/calendar, session management, rooms/facilities, availability/bookings, change simulation, evaluation/benchmarking, reporting/export, and settings/rules. These are proposed screen areas; confirm scope and sequencing before recommending a full implementation.

Assess page/component organization, state/data flow, loading/empty/error/timeout/partial/infeasible states, form validation, accessible interaction, and consistent status semantics. A visual mockup communicates presentation direction only; it does not define hidden business behavior or prove that backend actions exist.

## 11.2 UI must show operational truth

Validity, completeness, execution status, and optimization quality separately.

Unassigned and invalid/impacted sessions with substantiated blocker explanations and unknown causes labelled honestly.

Applied/rejected/failed event status separately from repair status; current simulated state separately from historical published schedule.

Boundary limits, remaining budgets where useful, and explicit termination reason.

A before/after diff and changed/unchanged/unassigned records for repair; a high-level alert cannot replace detail.

Incomparable/missing benchmark data as unavailable with a reason, rather than a fabricated bar/chart/percentage.

## 11.3 Metrics and benchmark protocol

Assess candidate formulas for allocation coverage, unassigned count, hard violations, room-time utilization, seat utilization, soft-preference satisfaction, disruption, runtime, completeness/status, and uncertainty. Each metric needs an approved denominator, inclusion/exclusion rules, aggregation, missing-data handling, and run scope before implementation.

Baseline and optimizer must use equivalent input snapshot, event/scenario, rules, metric definitions, and scope.

Version the baseline method, optimizer/configuration, schema/data/scenario manifest, environment, and seed where relevant.

Report correctness, completeness, and preference quality separately; composite metrics must not hide failures.

Define repeated-run handling and variation for randomized methods.

Treat timeouts/interruption honestly. Mark comparisons unavailable when evidence is missing or incomparable.

Label intentional stress/infeasible scenarios distinctly from accidental dataset errors.

## 11.4 Non-functional qualities to make measurable

| QUALITY | ASSESSMENT EXPECTATION |
| --- | --- |
| Correctness | Specify independent-validator contract, hard-rule invariants, and boundary tests. |
| Performance | Tie thresholds to approved data scale, hardware/environment, and a repeatable measurement protocol. |
| Reliability | Failed events/runs do not corrupt last valid or historical state; propose fault-injection checks. |
| Reproducibility | Inputs, rules, algorithm/config versions, seeds, and run environment are identifiable. |
| Explainability | Known reasons for unassigned/moved sessions are structured and source-backed; uncertainty is labelled. |
| Usability / accessibility | Core workflows are task-testable; status does not rely on colour alone; keyboard/text support considered. |
| Security | Validate inputs, define trust boundaries, protect consequential operations according to the approved user/deployment model, and handle secrets safely. |
| Maintainability / observability | Responsibilities and interfaces remain testable; logs include stable IDs, versions, terminal statuses, and diagnostic references. |
| Portability | Setup instructions can reproduce the intended development/demo environment. |

# 12. Dataset dependency and data strategy

EXISTING SEED DATA REQUIRES VALIDATION Seven seed CSVs currently exist: rooms.csv, facilities.csv, sessions.csv, availability.csv, travel_times.csv, events.csv, and complaints.csv. Their existence does not mean the data is verified or approved. Antigravity should inspect and cross-validate these files read-only, record source/provenance and limitations, and treat synthetic or inferred values as provisional. Do not regenerate, overwrite, or expand the datasets, or finalize a schema contract, without explicit approval.

## 12.1 What can be done now

Describe conceptual entities and relationships at a high level, clearly labelled provisional.

Identify validation responsibilities: stable identifiers, foreign-key integrity, interval consistency, facility quantity/state validity, event references, and manifest/reproducibility metadata.

List the checks needed for the existing seed-data inventory and data-contract notes: exact file formats/fields/types/IDs/relations/units; data source real/synthetic/hybrid; scale; generation method/distributions/seeds; recurring schedule/timezone/holiday/buffer semantics; supplied vs generated data; intentional infeasibility vs accidental defects; dataset acceptance checks.

Recommend a versioned schema/manifest review process without producing actual data or final column contracts.

## 12.2 Conceptual groups in the source (not approved schema)

| LOGICAL GROUP | LIKELY CONTENT | STATUS |
| --- | --- | --- |
| Campuses / buildings / departments | Optional hierarchy and organizational preferences | Candidate only |
| Classrooms / facilities / room-facilities | Capacity/status, facility catalogue, quantity and working state | Candidate only |
| Courses / class_sessions | Course identity and individual scheduled occurrences | Candidate only |
| Session requirements | Mandatory vs preferred facilities and required quantity | Candidate only |
| Room availability / existing bookings | Availability intervals, closures/exceptions, blocking bookings | Candidate only |
| Constraints / configuration | Rules, weights, bounds, and version identifiers | Architecture decision whether stored as data or configuration |
| Change events / scenario manifests | Event type, target, effective time, payload, seed, and scenario identity | Contract pending |
| Allocation runs / results / benchmarks | Run metadata, candidates, validated assignments, metrics, and comparisons | Persistence format pending |

## 12.3 Data guardrails

Do not use sample room/session sizes previously discussed as approved constraints; all specific scale values remain unapproved unless the source explicitly approves them.

Do not claim synthetic test data represents the actual institution. If synthetic data is approved later, it must be labelled synthetic and include generator/schema/seed/scenario metadata.

Intentional infeasibility or stress cases must be labelled as scenarios; malformed data must remain distinguishable from a valid but infeasible problem instance.

No data generation starts until the existing seed-data inventory and data-contract notes is reviewed, discrepancies resolved, schema/validation contract approved, and explicit generation authorization recorded.

# 13. Open decision register OD-001 to OD-018

Antigravity must review every item below. Do not resolve an owner decision by implication. For each item, propose options, trade-offs, dependency, a recommended path if evidence supports it, and the exact decision owner. The team’s recorded approval—not this assessment—closes the item.

| ID | DECISION REQUIRED | WHY IT MATTERS | OWNER / DEPENDENCY | ASSESSMENT TASK |
| --- | --- | --- | --- | --- |
| OD-001 | Confirm fixed-input session times and explicit exclusion of timetable generation. | Changes problem class, data, algorithm, and UI. | Project owner; critical | State default direction; list impact if expanded. |
| OD-002 | Approve prototype scope and exclusions. | Prevents scope creep. | Project team; critical | Define minimum demonstrable slice and excluded features. |
| OD-003 | Choose supported scale for rooms, sessions, facilities, and events. | Drives data shape and performance. | Existing seed-data inventory and data-contract notes + Antigravity recommendation + owner | Give scenario-based scale options; no final numbers now. |
| OD-004 | Approve timezone, interval convention, granularity, recurrence, and buffers. | Defines conflict correctness. | Project team; critical | Compare interval semantics and boundary cases. |
| OD-005 | Approve exact dynamic event allowlist and payloads. | Defines allowed state mutation. | Project team; critical | Separate candidate event catalogue from approved subset. |
| OD-006 | Approve horizon, event count/rate, optimizer runtime, retries, and stop limits. | Defines fixed simulation boundaries. | After scale review; critical | Offer justified options and enforcement points; no invented values. |
| OD-007 | Define affected-set/reallocation scope and disruption priorities. | Prevents uncontrolled global rearrangement. | Antigravity options + owner approval; critical | Compare direct-only, dependency-closure, and bounded broader repair. |
| OD-008 | Define lock semantics, emergency invalidation, and override permissions. | Resolves hard-rule conflicts. | Project team; critical | Never let lock override physical feasibility. |
| OD-009 | Define result enums and published/current-state semantics. | Prevents false success/failure claims. | Project team + Antigravity | Preserve validity, completeness, execution status, event and repair outcomes. |
| OD-010 | Choose optimization objectives and priority/tie-break policy. | Defines “better”. | Antigravity recommendation + owner approval | Compare lexicographic vs weighted approaches; owner decides priority. |
| OD-011 | Choose baseline algorithm and benchmark protocol. | Required for fair evaluation. | Antigravity recommendation + owner approval | Use equivalent snapshots/rules/formulas; no fabricated gains. |
| OD-012 | Choose architecture, stack, persistence, and deployment. | Implementation dependencies. | Antigravity proposal + owner approval | Compare alternatives proportionately to prototype. |
| OD-013 | Confirm user model, authentication, roles, and publication scope. | Affects security and complexity. | Project team | Present minimal/prototype options and consequences. |
| OD-014 | Review teammate data-generation document and finalize data contract. | Prevents schema mismatch. | Pending teammate | Explicitly blocked if document unavailable; no generation. |
| OD-015 | Define measurable performance/quality thresholds at approved scale. | Makes NFRs testable. | After OD-003 and OD-012 | Propose measurement design; thresholds remain conditional. |
| OD-016 | Define import/export, logs, retention, rollback, and concurrent-edit policy. | Data integrity and operability. | Team + architecture assessment | Distinguish must-have prototype behavior from optional complexity. |
| OD-017 | Obtain exact official hackathon wording if verbatim incorporation is required. | Avoids false official quotation. | Project team if required | Use no purported verbatim quote without source evidence. |
| OD-018 | Define conflicts beyond room-time overlaps, including instructor/cohort/section/shared resources. | Affects scope, entities, validation, and tests. | Project owner; critical | Make explicit in/out options; do not infer institutional rules. |

# 14. Required assessment deliverables

Deliver the assessment as a concise decision package with detailed appendices. Keep every section grounded in inspected sources and distinguish recommendation from approval. Use tables where comparison is important; do not bury decisions in prose.

| DELIVERABLE | MINIMUM REQUIRED CONTENT |
| --- | --- |
| D-01 Requirements audit | Ambiguities, contradictions, missing requirements, unstated assumptions, dependencies, feasibility questions, severity, traceability references, and proposed resolution options. |
| D-02 Architecture alternatives | At least one preferred architecture and meaningful alternatives; component/context diagrams; trade-offs in complexity, maintainability, performance, cost, risk, portability, and prototype fit. |
| D-03 Technology stack proposal | Frontend, backend/API, optimizer/runtime, persistence, testing, observability, packaging/deployment. Justify each; label all unapproved choices as proposed. |
| D-04 Module boundary specification | Responsibility, inputs/outputs, validation ownership, data ownership, dependencies, allowed calls, failure propagation, and test seams. |
| D-05 Allocation algorithm analysis | Candidate families, constraint encoding, hard/soft objective handling, stopping/proof semantics, tie-break/seed strategy, independent validation, and recommendation. |
| D-06 Dynamic simulation design | Event lifecycle, schema needs, boundary enforcement, order/idempotency, atomicity, state/version transitions, affected set, repair, rollback, retry, stop conditions, and result mapping. |
| D-07 Data/API strategy | Provisional conceptual model, contract/version strategy, state/persistence proposal, error/status shape, snapshot/stale-result policy, and explicit teammate dependency. |
| D-08 UI implementation plan | Screen prioritization, component strategy, API/data flow, user states, truthful status display, accessibility, and consistency with available visual direction. |
| D-09 Verification strategy | Requirements traceability matrix; unit/integration/scenario/property/invariant/regression/UI/benchmark coverage; test oracles and acceptance evidence. |
| D-10 Metrics and benchmark protocol | Formula gaps, equivalent input/rule requirements, manifests, baseline choice options, repeated-run policy, non-comparable-run handling, and honest performance reporting. |
| D-11 Risk register | Risk ID, likelihood, impact, detectability where useful, mitigation, trigger, owner, and residual risk. Include scope, data, correctness, runtime, state, UI/backend, and delivery risks. |
| D-12 Roadmap and gates | Ordered phases, prerequisites, deliverables, changed-file scope only for future authorized work, acceptance criteria, go/no-go evidence, and what remains prohibited. |
| D-13 Owner question list | Explicit, prioritized questions mapped to OD IDs. State the decision needed, options, impact, and latest safe decision point. |
| D-14 Recommendation and confidence | Recommended path; rejected alternatives and reasons; assumptions; uncertainty; unresolved blockers; no build-ready declaration unless every required gate is approved. |

## 14.1 Architecture comparison scoring

Use a qualitative matrix or explicit scoring framework for each candidate architecture/algorithm across: correctness fit; ability to enforce hard constraints; solution-quality potential; infeasibility/status semantics; dynamic repair fit; runtime at approved/conditional scale; reproducibility; maintainability; dependency/setup burden; observability/testability; cost/complexity; and risk. If numeric scores are used, define the scale, justify scores, show sensitivity/uncertainty, and never present them as measured empirical performance unless tests were actually run.

## 14.2 Use conditional statements accurately

“Recommended pending OD-003 scale approval” is acceptable; “supports 3,000 sessions” is not unless the scale and performance claim are grounded in evidence.

“An exact solver can potentially provide stronger infeasibility evidence under defined conditions” is acceptable; “the application proves infeasibility” is not until solver/model/status semantics are verified.

“A conceptual entity model is proposed” is acceptable; “the dataset schema is finalized” is not while the existing seed-data inventory and data-contract notes remains pending.

“A dashboard direction exists” is acceptable; “all dashboard controls are implemented/supported” is not.

# 15. Phased roadmap and approval boundaries

Recommend an implementation order, but keep the current assessment separate from implementation. Each proposed future phase must name prerequisites, bounded scope, acceptance criteria, and decision gates. A phase must not quietly absorb features from a later phase.

| PHASE | CANDIDATE WORK (PROPOSAL ONLY) | EXIT EVIDENCE / GATE |
| --- | --- | --- |
| P0 — Requirements and boundary closure | Resolve critical scope, conflict/time semantics, hard constraints, event allowlist/limits, lock policy, result taxonomy, and owner roles. | Recorded owner/team decisions; approved requirement version; critical OD items closed or explicitly deferred with dependent scope removed. |
| P1 — Architecture and data-contract closure | Approve architecture/module boundaries/API and metrics; reconcile teammate dataset document and agree data validation/manifest; approve test plan/environment. | G3/G4 requirements satisfied; no conflicting active contracts; explicit authorization for next phase. |
| P2 — Core input validation and domain invariants | Proposed first build slice: schema/input validation, domain checks, interval/capacity/facility/booking rules under approved model. | Tests for valid/invalid records, boundary intervals, facilities and capacities; no dataset assumption beyond approved contract. |
| P3 — Baseline allocation + independent validator | Add defined baseline, candidate contract, independent validator, outcome mapping, unassigned explanations. | Candidate never accepted with hard violation; truthful partial/unknown/failed outcomes; regression tests. |
| P4 — Optimizer + quality metrics | Add approved algorithm/objective strategy and metric calculations. | Equivalent inputs; hard-feasibility validated; objective trade-offs documented; baseline comparison correct. |
| P5 — Bounded dynamic simulation | Implement only approved event subset, controller-side limits, deterministic ordering, atomicity/idempotency, repair scope, state history and diffs. | Approved scenario suite includes closures with and without repair path, duplicate/invalid events, limit enforcement and timeout. |
| P6 — UI, evaluation and reports | Implement confirmed screens and workflows tied to real contracts; add truthful empty/error/partial states and approved exports. | End-to-end workflows; accessible status; no UI/backend mismatch; exports verifiable. |
| P7 — Hardening and demo readiness | Regression, performance at approved scale, reproducible setup, audit/observability, acceptance and user walkthrough. | Evidence-backed release review; open issues and limitations declared; project owner authorizes demo/release scope. |

IMPLEMENTATION GATE The above is only a proposed sequence. Do not begin any phase because it appears in this brief. The owner/team must separately approve the plan, data contract where applicable, and the exact phase to be built. Existing seed CSVs require validation; any new generation or modification requires explicit approval.

# 16. Assessment acceptance checklist

Before submitting, Antigravity must mark every check “PASS”, “PARTIAL”, “BLOCKED”, or “NOT ASSESSED”, with evidence or reason. A polished architecture diagram alone is not sufficient.

| CHECK | PASS CONDITION |
| --- | --- |
| Source fidelity | Master v0.2.1 read in full; v0.1.0 not treated as current; review status and pending approvals represented accurately. |
| Scope and decisions | Fixed-time room allocation default retained; broader timetable/instructor/cohort/shared-resource behavior not silently added; OD-001 through OD-018 accounted for. |
| Hard constraints and validator | Hard rules remain feasibility conditions, not weighted preferences; independent validator owns candidate acceptance. |
| Outcome taxonomy | All eight source outcome categories preserved; validity, completeness, execution, event, and repair status not collapsed. |
| Simulation envelope | Boundary categories covered; exact values not invented; enforcement is not UI-only; every termination path is finite and explicit. |
| State and history | Input snapshots, current simulated state, candidate, validated draft, published version (if in scope), repair attempt, and validation report distinguished. |
| Dataset dependency | Seven existing seed CSVs inspected and limitations documented; no new data generated or modified during assessment. |
| Benchmark integrity | Equivalent inputs, rules, and metric definitions plus reproducible metadata required; no unsupported performance claims. |
| UI, testing, traceability | Visuals not mistaken for behavior; key UI states, accessibility, requirement-to-test mapping, scenarios, and acceptance evidence addressed. |
| Risks and roadmap | Risks have mitigations/owners; future phases have prerequisites, bounded scope, and measurable exit criteria. |
| No side effects or authorization | No source/config/dependency/migration/data changes; no implied implementation, dataset-generation, or deployment permission. |

# Appendix A. Source-defined scenario coverage

Use these scenarios as architecture/test-plan checks. They come from the Master Project Specification; exact fixtures, numeric values, and expected detailed messages depend on approved rules and data contract. The assessment should state how the design would support each case and which requirements remain unresolved.

| ID | SCENARIO | EXPECTED BEHAVIOR |
| --- | --- | --- |
| SC-01 | Ordinary feasible baseline with several suitable rooms | Complete valid if all required sessions assigned; validator report and metrics. |
| SC-02 | Capacity-tight sessions compete for suitable rooms | Valid complete or truthful partial/infeasible/unknown status; never violate capacity. |
| SC-03 | Mandatory facility exists only in subset of rooms | Only operational rooms satisfying all mandatory requirements may be assigned. |
| SC-04 | Overlapping sessions share a single candidate room | No double-booking; accurately report unresolved demand/status. |
| SC-05 | Room closure and feasible alternate | Apply event state, repair affected assignments, independently validate, record before/after diff. |
| SC-06 | Room closure with no feasible alternative | Event may apply; failed repair reported honestly; impacted current assignment shown; published history retained. |
| SC-07 | Facility failure invalidates current room | Affected session revalidated; invalid assignment not accepted. |
| SC-08 | Enrollment increases beyond assigned room capacity | Assignment invalidated under new state and repaired or marked unresolved. |
| SC-09 | Session time change overlaps blocking booking | Reject or apply then repair according to approved event semantics; never silently retain conflict. |
| SC-10 | Unknown target or invalid event payload | Reject before mutation with actionable reason. |
| SC-11 | Duplicate event request | No unintended second application; follow approved duplicate policy. |
| SC-12 | Event count/horizon/runtime limit reached | Terminate with explicit limit status; never auto-expand bounds. |
| SC-13 | Equal-effective-time interacting events | Deterministic order or explicit rejection under approved rules. |
| SC-14 | Optimizer exceeds time budget without proof | FEASIBILITY_UNKNOWN / timeout; not PROVEN_INFEASIBLE. |
| SC-15 | Candidate contains a hard-rule violation | INVALID_CANDIDATE; cannot be presented as valid. |
| SC-16 | Baseline and optimizer use differing versions | Comparison blocked or marked incomparable. |
| SC-17 | Dataset has duplicate key/missing foreign reference | Validation reports issue and follows approved block/quarantine policy. |
| SC-18 | Input edited while run is executing | Detect stale snapshot or apply approved snapshot policy; do not silently publish against changed data. |

# Appendix B. Required final report format

Antigravity should submit the assessment in the structure below. Include diagrams and tables inline or as clearly referenced appendices. Recommendations must be traceable to the actual sources inspected and any assumptions stated.

| SECTION | REQUIRED CONTENT |
| --- | --- |
| 1. Executive recommendation | Recommended architecture and algorithm direction in plain language; why it fits the bounded prototype; what remains conditional. |
| 2. Inspection log and evidence boundaries | Files/specs/repository actually inspected, versions, access limitations, commands/tests if any; explicitly say no code/data was changed. |
| 3. Requirement and decision audit | Blocker/high/medium/low findings; source references; OD-001–OD-018 status; conflicts and options. |
| 4. Architecture alternatives | At least two meaningful options where appropriate, diagrams, trade-off matrix, and decision rationale. |
| 5. Proposed architecture | Component responsibilities, data flow, boundaries, trust/concurrency boundaries, fault paths and failure handling. |
| 6. Algorithm assessment | Candidate families, hard constraints, objective formulation options, independent validation, proof/timeout semantics, termination/seed strategy. |
| 7. Dynamic simulation design | Event lifecycle, guardrails, state/version model, atomicity/idempotency, affected set, repair/rollback and stop conditions. |
| 8. Data/API and persistence | Provisional conceptual model/contracts, versioning/error/status shape, teammate-document dependency, and blocked details. |
| 9. UI and workflow plan | Prioritized screens, API-backed actions, status/error states, accessibility, metrics and visualization rules. |
| 10. Testing/evaluation | Requirement-to-test matrix; scenario coverage; benchmark protocol and metric gaps. |
| 11. Risk register | Risk, likelihood/impact, mitigation, trigger, owner, residual risk. |
| 12. Phased roadmap | Prerequisites, future bounded scope, acceptance criteria, gates, and explicit no-go conditions. |
| 13. Owner decisions required | Prioritized questions, options, recommendation, impact of delay, and named decision owner/OD ID. |
| 14. Final gate verdict | Separate statements for: ready for boundary decisions? ready for architecture approval? dataset generation authorized? implementation authorized? None may be inferred from this assessment. |

## B.1 Final verdict wording

REQUIRED CLOSE-OUT STATEMENT “This assessment is a proposal package only. It does not approve the architecture, close owner decisions, approve the dataset contract, authorize dataset generation, authorize code changes, or authorize deployment. The project owner/team must record the applicable approvals and explicitly authorize a bounded next phase.”

## B.2 Compact copy/paste instruction for Antigravity

COPY / PASTE Read ClassroomIQ_Master_Project_Specification_v0.2.1.docx in full and follow Document 02: ClassroomIQ Antigravity Architecture Assessment Brief v1.0.1. Perform Mode A non-mutating discovery assessment only. Audit requirements and decisions; compare architecture and algorithm alternatives; propose component, data/API, state/versioning, dynamic simulation, UI, metrics, benchmark, testing, risk, and phased-roadmap strategies; review OD-001 through OD-018; and return the report in Appendix B format. Separate established, proposed, open, and pending items. Do not invent campus facts, exact scale, numerical simulation limits, or dataset schema. Do not modify source code/configuration, install dependencies, generate or edit data, run migrations, or perform other mutating actions. Do not treat recommendations as approvals. Preserve hard constraints, independent validation, truthful outcome taxonomy, bounded dynamic behavior, and historical/current-state separation. If a decision is unresolved, present options and consequences and mark dependent recommendations conditional. End by stating what decisions/input are needed next; do not claim the project is build-ready or authorized for implementation.

## Preflight before starting the review

Provide the Master Project Specification v0.2.1 and this Assessment Brief together; require Antigravity to confirm the exact versions it read.

Make the teammate existing seed-data inventory and data-contract notes available if it exists. If it is unavailable, require a clear dependency note and prohibit schema or scale invention.

Ensure the agent’s task/session is explicitly assessment-only. Do not launch separate “fix”, “implement”, “generate data”, or “set up dependencies” tasks in parallel.

Require evidence for repository-specific claims and a clear disclosure of files, tools, commands, and checks actually inspected or run.

Review the recommendations as proposals. Record accepted decisions and approvers in the decision log before advancing any gate.

## Expected assessment package

| OUTPUT | EXPECTED CONTENT |
| --- | --- |
| Assessment report | Appendix B structure, source references, OD status, recommendations, confidence, and open blockers. |
| Architecture visuals | At least one component/context view and a state/event lifecycle view; clearly label provisional boundaries. |
| Decision and risk tables | OD-001–OD-018 mapped to options/owners/dependencies; risk owners, triggers, and mitigations. |
| Roadmap and gate evidence | Phases, prerequisites, acceptance criteria, prohibited actions, and next owner decisions; no source/data changes. |