CLASSROOMIQ

ARCHITECTURE DECISION RECORD
& TECHNICAL DESIGN

Document 03  |  Decision workbook and target-design candidate

CONTROLLED DRAFT — NOT APPROVED FOR IMPLEMENTATION This document is intentionally designed to capture architecture findings and approved decisions. Antigravity assessment results have not yet been supplied in this conversation. Therefore, technology, solver, data schema, deployment, and detailed implementation choices remain OPEN or CANDIDATE. Nothing in this document authorizes coding, dataset generation, installation, deployment, or scope expansion.

Document ID: CIQ-ARCH-003

Version: 0.1.0

Prepared: 2026-10-09

Primary source: ClassroomIQ Master Project Specification v0.2.1

Predecessor: Document 02 — Antigravity Architecture Assessment Brief v1.0.1

Status: DECISION WORKBOOK / AWAITING ASSESSMENT EVIDENCE

Design objective: correctness first, bounded change, auditable decisions.

DOCUMENT CONTROL

# How to use this document

This is the architecture and technical-design decision workbook for ClassroomIQ. It is meant to be completed from the Antigravity assessment and owner decisions, not used to imply that choices are already approved.

| Field | Value |
| --- | --- |
| Purpose | Translate approved product requirements and reviewed architecture recommendations into explicit, traceable design decisions. |
| Authority | Master Project Specification v0.2.1 remains the product-level source of truth. Document 02 controls the assessment workflow. |
| Current status | Draft template with candidate options. No final architecture or implementation authorization. |
| Audience | Project owner/team, Antigravity, implementers, reviewers, and evaluators. |
| Decision owner | Project owner/team; assignment of individual reviewers must be recorded. |
| Prerequisite evidence | Antigravity Mode A assessment package; clarified boundary decisions; existing seven seed CSVs and their source/limitation notes; any teammate dataset-generation document if available. |
| Change rule | Every accepted decision receives an ID, owner, date, rationale, consequences, and affected requirements/tests/documents. |
| Version rule | Increment version when an approved decision changes or the design contract materially changes. |

## Document map

| Section | Purpose |
| --- | --- |
| 1–3 | Authority, design mission, scope, and immutable behavior requirements. |
| 4–7 | Quality drivers, architecture alternatives, candidate component topology, conceptual domain model. |
| 8–13 | Data contracts, optimization, independent validation, dynamic simulation, lifecycle/versioning. |
| 14–17 | API/UI boundaries, technology-stack decision matrix, security/operations, metrics/benchmarking. |
| 18–21 | Testing, failure/recovery, open decision traceability, decision-record templates. |
| 22–24 | Proposed roadmap, approval gates, final decision/approval register and appendices. |

EVIDENCE STATUS VOCABULARY ESTABLISHED = source clearly defines direction. MANDATORY PRINCIPLE = source requires behavior/invariant. PROPOSED = recommendation for review. CANDIDATE = option requiring comparison. OPEN = not decided. PENDING INPUT = blocked by external evidence, including teammate data document. APPROVED = explicitly approved by owner/team and recorded here. REJECTED / SUPERSEDED = not currently governing.

1

# Purpose and success criteria

The architecture must make the required behavior reliable, testable, explainable, and feasible at the approved prototype scale. Architecture elegance is secondary to correctness, boundedness, and a demonstrable path to verification.

## 1.1 The design problem

ClassroomIQ assigns teaching-session occurrences to suitable rooms while respecting capacity, mandatory facilities, availability, bookings, timetable conflicts, and other approved hard constraints. It must expose unassigned demand and explain allocation outcomes, compare allocation quality fairly, and simulate approved campus changes within fixed boundaries.

## 1.2 Architecture decision objectives

Preserve every approved hard constraint at the backend/domain boundary; never let an optimization score compensate for a violation.

Separate candidate generation from independent validation, and preserve the validation report with the run result.

Represent validity, completeness, and execution status separately; a timeout is not proof of infeasibility.

Keep allocation for fixed-time session occurrences as the default. Full timetable generation is out of scope unless explicitly approved through change control.

Bound simulation events, time horizon, event rate/count, solver runtime, retries, and repair scope in controlling logic—not only in interface controls.

Preserve historical published state while clearly reporting that an assignment may be invalid under the current simulated state.

Treat the seven existing seed CSVs as provisional inputs; validate and reconcile their schemas and limitations before relying on them. Any additional generation or schema finalization still requires approval.

Make baseline comparisons reproducible and only compare equivalent snapshots, constraints, and metric definitions.

Prefer the least complex architecture that satisfies the approved requirements, demonstration needs, and measured performance target.

## 1.3 Definition of architecture readiness

Architecture is ready for owner approval only when every critical requirement maps to a component and a verification method; high-risk choices have evidence and trade-offs; critical open decisions have explicit disposition; no candidate option is mislabeled as approved; and the roadmap has measurable exit criteria. Architecture approval alone does not authorize implementation.

SUCCESS IS NOT “THE SCREEN LOOKS RIGHT” A UI mockup, a successful optimizer run, or a high preference score does not prove correctness. The design must state who validates assignments, which snapshot/rule version was used, how invalid candidates are rejected, and how incomplete or interrupted outcomes are shown.

2

# Authority, invariants, and decision governance

This section defines which rules the architecture must respect even while implementation choices remain open.

## 2.1 Source hierarchy

| Order | Authority | Treatment |
| --- | --- | --- |
| 1 | Explicit project-owner/team approval recorded in a decision record and reflected in controlled documents. | Governs approved project choices; record rationale and impacts. |
| 2 | Master Project Specification v0.2.1. | Product-level source for problem, scope, behavior, fixed invariants, requirements, open decisions, and gates. |
| 3 | Approved supporting documents. | Own detailed contracts in their area but must not silently contradict the master. |
| 4 | Document 02 assessment brief and Antigravity report. | Defines the assessment task; generated recommendations remain proposals until approved. |
| 5 | This document. | Decision workbook and proposed technical design; status of each item controls whether it is binding. |
| 6 | Unverified inference or AI-generated assumption. | Not authoritative; label as inference/open question or omit. |

## 2.2 Invariants that design cannot weaken

| ID | Invariant | Architectural consequence |
| --- | --- | --- |
| INV-01 | Hard constraints dominate all optimization preferences. | Candidate must be independently validated; one hard violation prevents valid acceptance. |
| INV-02 | Dynamic does not mean unrestricted. | Event allowlist, payload validation, time/count/rate/runtime/retry limits, and stop conditions are enforced server-side. |
| INV-03 | No silent scope expansion. | Changes to scheduling authority, constraints, bounds, events, schema, stack, or integrations require recorded approval. |
| INV-04 | No invented infeasibility. | Timeout/resource stop means unknown/interrupted unless infeasibility is actually proven. |
| INV-05 | Historical publication and current simulation are distinct. | Store versioned states and clear impact markers; do not rewrite history implicitly. |
| INV-06 | Seed data provisional; final data contract pending. | Existing seed CSVs may be inspected and validated, but no additional generation or final schema approval occurs until data-contract review and explicit approval. |
| INV-07 | Comparison must be equivalent. | Baseline and optimizer use same input snapshot, constraints, scope, metric definitions, and documented settings. |
| INV-08 | Approval gates are explicit. | Completed documents or AI recommendations never self-authorize build/deploy. |

## 2.3 Mandatory architecture decision hygiene

Each decision has a stable ADR ID (ADR-001, ADR-002, …), title, status, owner, decision date, context, options, evidence, rationale, consequences, rejected options, requirements affected, tests, and supersession links.

If source documents conflict, pause dependent work and present the exact conflict and options. Do not resolve it silently in code or schema.

Use “not yet measured” for performance assumptions until an actual benchmark exists. Never fabricate tests, runtime, data volume, or measured improvements.

Keep proposals reversible where possible until scale, dataset contract, and boundary decisions are approved.

3

# System context and scope boundary

The design is for a bounded prototype with visible operational state, controlled allocation and repair, and an independently checkable result—not an unrestricted enterprise scheduling platform.

## 3.1 In-scope behavior, subject to final owner confirmation

| Capability | Minimum behavior the design must support | Scope status |
| --- | --- | --- |
| Input and scenario management | Load or define a scenario snapshot containing rooms, sessions, requirements, availability/bookings, and versioned applicable rules. Validate before a run. | Direction established; exact schema pending. |
| Room/session facts | Represent capacity, status, facilities, session occurrence, interval, enrollment, and required features. | Behavior established; fields/identity depend on data contract. |
| Allocation | Generate candidate room assignments for explicit scope and snapshot. | Core capability; optimizer not selected. |
| Independent validation | Check each candidate assignment against applicable approved hard rules; retain structured findings. | Mandatory principle. |
| Operational results | Show assigned/unassigned sessions, status, blockers, quality metrics, and run metadata. | Required behavior; exact screens/metric formulas need finalization. |
| Controlled simulation | Accept only approved event types/valid payloads within fixed limits; compute impacted set; attempt bounded repair; preserve diff/history. | Required direction; exact policy/limits open. |
| Benchmarking | Compare baseline and optimizer on equivalent snapshots/rules with transparent formulas and versions. | Required direction; baseline/thresholds pending. |
| Audit/report/export | Record enough identifiers/status to explain a run and compare changes; export only approved formats. | Exact output formats/retention pending. |

## 3.2 Exclusions unless approved by formal change

Unrestricted timetable-generation or arbitrary optimization of session times.

Live synchronization with external campus systems, real-time facility sensors, or third-party integrations.

Unbounded agent-created events, automatic expansion of simulation limits, or recursive retry loops.

Production-grade multi-tenant SaaS/security/operations complexity beyond the approved deployment target.

Unapproved features inferred from candidate UI screens or attractive dashboard visuals.

Fabrication of real campus room inventories, policies, facilities, counts, or benchmark results.

## 3.3 Scope decision to resolve early

CRITICAL OPEN SCOPE QUESTION — OD-018 Does “timetable conflict” mean room-time conflict only, or does it also cover instructor, cohort, section, shared equipment, and other resource overlaps? Architecture must describe both models and impact. Do not assume the broader constraint set is in scope without owner approval.

4

# Quality attributes and design drivers

These are the qualities against which options should be compared. Specific numeric thresholds remain open until the prototype scale, dataset contract, and environment are agreed.

| Priority | Quality attribute | Design implication | Evidence / acceptance method |
| --- | --- | --- | --- |
| P0 | Correctness / constraint safety | No accepted candidate may violate an applicable hard constraint; validator is independent from the optimizer’s claims. | Adversarial tests, validator reports, invariant tests. |
| P0 | Bounded execution | Event count/horizon/rate, solver budget, retries, and stop conditions are explicit and enforced centrally. | Limit-boundary tests and non-termination tests. |
| P0 | Traceability / auditability | Every run ties to input snapshot, rules/configuration, algorithm version, event history, and validator result. | Inspect saved run metadata and replay deterministic fixtures. |
| P0 | Truthful result semantics | Validity, completeness, proof of infeasibility, and execution outcome are not conflated. | Timeout/partial/infeasible/invalid-candidate scenarios. |
| P1 | Reproducibility | Deterministic ordering/seeds/configuration and dataset manifest where applicable. | Repeat run with same immutable inputs; document expected determinism boundary. |
| P1 | Maintainability | Clear module ownership; optimizer, validator, event processor and UI do not share hidden rules. | Dependency review and unit tests. |
| P1 | Explainability | Findings identify impacted entities, violated rules, known blockers and confidence/limits of explanations. | Scenario explanation acceptance checks. |
| P1 | Performance | Run within approved scale and user-facing budget; no numeric target claimed until measured. | Repeatable benchmark protocol after scale decision. |
| P1 | Usability / operational clarity | UI displays status, partiality, warnings, current vs published differences, and next action. | End-to-end tests plus task-based review. |
| P2 | Portability / deployment simplicity | Prefer a setup consistent with the chosen demo environment and team skills. | Clean-environment startup and configuration test. |
| P2 | Security / access control | Authentication/roles depend on OD-013; at minimum validate requests and protect secrets. | Threat review and role tests if roles are in scope. |

## 4.1 Non-functional requirements must become measurable

For each adopted NFR, record: NFR ID, workload, dataset scale, environment/hardware, measurement method, percentile/aggregation (if applicable), threshold, warm/cold-run policy, timeout behavior, and failure status. Do not invent a performance target and then present it as a source requirement.

5

# Architecture alternatives and selection criteria

Antigravity’s assessment should rank options against the requirements and actual project constraints. The comparison below defines candidate families, not a final selection.

## 5.1 Overall application architecture

| Option | Shape | Advantages | Risks / costs | Current status |
| --- | --- | --- | --- | --- |
| A — Modular monolith | One deployable application with explicit domain/application/infrastructure modules and separately testable optimizer/validator components. | Low operational overhead; simple local demo; strong transaction/control flow; modular without distributed-systems overhead. | Requires strict boundaries to avoid tangled modules; long solver runs can block request handling if not isolated. | CANDIDATE; assess as baseline. |
| B — Frontend + API + worker process | Separate web UI and backend API, with optimizer/simulation jobs run in a worker or process boundary; shared persistence or defined job store. | Long jobs can be isolated/cancelled; clear UI/API separation; easier progress/status model. | More deployment/configuration complexity; queue/job lifecycle and consistency must be designed. | CANDIDATE; compare if runtime/progress needs justify it. |
| C — Microservices | Independent services for allocation, validation, simulation, reporting and persistence. | Independent scaling/deployment in a larger multi-team system. | High overhead, distributed state, more failure modes; likely overbuilt unless evidence requires it. | CANDIDATE mainly as a rejected/low-priority alternative for prototype. |
| D — Single-process local tool | UI or CLI directly invokes allocation engine with lightweight local persistence. | Fastest bootstrap; simple reproducible demo. | Can weaken separation if UI owns rules; limited concurrency and future extension; persistence/audit may be awkward. | CANDIDATE only if demo scope confirms minimal deployment. |

## 5.2 Mandatory selection criteria

Correctness and ability to enforce all approved invariants.

Complexity proportionate to prototype scope and team capacity.

Fit for selected optimization library/runtime and bounded cancellation behavior.

Ability to persist immutable snapshots, event/run history, validation evidence and benchmark provenance.

Testability of validator, event application, repair scope, result statuses and version/concurrency semantics.

Deployment fit with the approved local/demo/hosted environment.

Observability and failure diagnosis without extensive infrastructure.

Cost, license, maintenance burden, dependency health, and ease of reproducible installation.

## 5.3 Required selection record

| Field | Required content |
| --- | --- |
| Decision | Architecture option selected, or an explicit “defer” with reason. |
| Evidence | Assessment section/repository evidence/benchmark/test supporting it; no generic preference alone. |
| Alternatives | At least two meaningful options considered where viable; include why rejected. |
| Trade-offs | Correctness, complexity, performance, testing, deployment, maintainability, and risk. |
| Conditions | Dataset/scale assumptions, pending decisions, and limits under which recommendation holds. |
| Approval | Approver, date, ADR ID, version changed, and implementation gate required. |

6

# Candidate component topology and ownership

The architecture must provide clear ownership boundaries. The following is an evaluation candidate that can be revised after Antigravity’s findings; it is not a directive to implement a specific framework or topology.

CANDIDATE BASELINE TO EVALUATE A modular backend with explicit domain rules, application orchestration, a solver adapter, an independent validator, a dynamic-simulation coordinator, persistence interfaces, and a presentation layer. If optimizer runtime or progress reporting requires process isolation, compare a worker boundary. Avoid microservices unless evidence demonstrates a real need.

| Component / boundary | Owns | Must not own / key interface |
| --- | --- | --- |
| Presentation / UI | User workflows, forms, visual state, status explanations, metrics views, timeline/room views, review/publish affordances if approved. | Must not implement hard-constraint logic as the authority; all actions call validated backend contracts. |
| API / request boundary | Authentication/authorization if in scope, schema validation, request limits, orchestration entry points, structured errors. | Must not silently coerce invalid domain meaning or bypass central simulation limits. |
| Domain / rule model | Approved entities, constraint definitions, interval/facility/capacity semantics, run status types, domain invariants. | Must not depend on UI or one specific solver library. |
| Input/snapshot service | Validate and identify immutable input snapshot; record schema/config versions; provide read-consistent inputs to runs. | Must not generate the dataset before contract approval; must not mix snapshot versions mid-run. |
| Allocation orchestration | Create run, select in-scope sessions/rooms, call algorithm adapter, manage cancellation/time budget, persist candidate and status. | Must not declare candidate valid without validator evidence. |
| Solver/algorithm adapter | Translate approved domain problem into candidate algorithm representation; return assignments, status, runtime metadata and solver diagnostics available. | Must not be the sole validity oracle; must not mutate canonical source data. |
| Independent validator | Check candidate vs same immutable snapshot, rule version, and complete approved hard constraints; return findings. | Must not rely on solver’s self-reported “feasible” flag as sole evidence. |
| Simulation coordinator | Validate/apply event contract, enforce limits, order events, compute affected set, trigger bounded repair, save before/after diff and termination status. | Must not expand limits, weaken constraints, or rewrite published history. |
| Persistence / audit | Store input/config snapshots or immutable references, run/result records, validation reports, event history, approvals and benchmark manifests. | Must not record only a score where replay/diagnosis requires context. |
| Metrics / evaluation | Calculate versioned metric definitions and baseline comparisons from validated results and comparable inputs. | Must not hide hard violations inside composite preference scores or fabricate missing metrics. |
| Import/export boundary | Validate external rows/files, preserve source provenance, export approved formats with run/version identifiers. | Must not assume formats before OD-016 and data contract approval. |

## 6.1 Dependency rules to enforce in review

UI → API/application contract; no UI → database or solver-library coupling.

Allocation orchestration → domain interfaces + solver adapter + independent validator; do not embed all rule semantics in one solver wrapper.

Simulation coordinator → event policy + snapshot service + bounded allocation orchestration; it must not mutate storage through arbitrary side effects.

Metrics use saved result and validation records; no inference from UI display state.

Persistence adapters implement approved contracts but cannot redefine domain validity.

If a module must bypass a contract, the design review must explain why and define a test that prevents invariant regression.

7

# Conceptual domain and data model

This is a logical concept map, not an approved schema. Seven seed CSVs currently exist, but their field semantics, identifiers, units, inferred values, and source limitations require cross-validation. Treat exact schema and any additional generation as pending until the data contract is reconciled and approved.

| Conceptual entity/group | Expected responsibility | Relationship / open point |
| --- | --- | --- |
| Scenario / input snapshot | Immutable identity for a consistent input state, including rooms, sessions, requirements, availability, bookings, and rule configuration. | Every run binds to one snapshot identifier/version. Snapshot storage/reference mechanism is an ADR. |
| Building / department (if needed) | Organizational/location grouping used only if approved for preferences or UI. | Do not invent actual campus structure; may be synthetic only after approval. |
| Room | Stable room identity, usable capacity semantics, active/status metadata, optional location and attributes. | Exact fields depend on dataset contract; referenced rooms must not be silently deleted. |
| Facility type / room facility | Facility identity, quantity/unit if applicable, operational status and applicable interval. | Define missing vs failed vs insufficient; quantity/time semantics remain to be approved. |
| Session occurrence | An allocatable occurrence with stable identity, effective interval, enrollment/demand, and course/session link if needed. | Recurrence/timezone/interval and instructor/cohort scope depend on OD-004 and OD-018. |
| Session requirement | Mandatory/preferred facilities, quantities, capacity/delivery/access needs and other approved constraints. | Mandatory/preferred distinction must be explicit; soft preference cannot satisfy a hard requirement. |
| Availability / booking / closure | Room availability windows, blocking bookings, exceptions, holidays and room closures. | One consistent interval model across validator, simulation, and UI. |
| Rule/configuration version | Approved hard constraints, objective priority, solver parameters, limits and metric formula versions. | Persist a stable identifier with every run; exact storage as rows or versioned config is open. |
| Event / scenario manifest | Event identity, type, target, payload, effective time, sequence/order, seed/scenario and application status. | Event catalogue, payload schema, idempotency and numerical limits pending approval. |
| Allocation run / candidate / assignment | Run status, candidate assignments, scope, timestamps, algorithm config/version and execution metadata. | Distinguish candidate from validated/published results. |
| Validation report / finding | Independent check outcome, rule ID, affected entity, severity, evidence and explanation limits. | Schema must support multiple findings and partial/unknown diagnostics. |
| Published version / draft version | An explicit record of published state and later candidate/current simulated state. | Do not overwrite prior published version on event repair. |
| Repair attempt / before-after diff | Affected-set declaration, moved/unmoved/unassigned entities, attempt status, and impact summary. | Diff must be reproducible and preserve unresolved/invalidated assignments. |
| Benchmark result / metric definition | Comparable baseline/optimizer outcomes with formula, inputs, settings, environment and exclusions. | No comparison when source versions/definitions are incompatible. |
| Decision / approval audit | ADR, scope changes, approvals, approver, timestamp, version, and evidence. | Team may use repository files or another approved record system; choose and document. |

## 7.1 Schema design rules

Use stable identifiers; never use a display name as the only identity for a referenced entity.

Model time consistently and document timezone, inclusive/exclusive boundaries, recurrence expansion, buffers, and effective occupancy.

Distinguish missing data, explicit zero, unavailable state, failed equipment, and not-applicable state.

Do not store an optimization score as a substitute for assignments, outcome status, or validation evidence.

Use schema/version identifiers for data import and snapshot/run provenance.

Validate referential integrity and temporal consistency before an input may enter a run; malformed-record policy must be explicit.

Keep intentionally infeasible/stress scenarios labelled as such so they are not confused with accidental dataset defects.

8

# Input validation, snapshots, and data contracts

An allocation is only meaningful relative to a specific input snapshot and versioned rule configuration. The architecture must define where validation occurs, what gets frozen for a run, and how staleness is detected.

## 8.1 Proposed input lifecycle

1. Receive/import a dataset or user change using the approved schema and source metadata.

2. Validate shape, required fields, type/range rules, identifier uniqueness, foreign references, time semantics, and recognized enum values.

3. Apply the approved malformed-record policy (block, reject, or quarantine); do not mix policies silently.

4. Create or identify a stable snapshot and the rule/configuration version used for downstream operations.

5. Pass the same snapshot/rule version to the allocator and independent validator.

6. Persist snapshot/schema provenance and include references in the run, simulation, metrics, and benchmark records.

## 8.2 Contract boundaries that must be specified

| Contract | Fields/semantics to decide | Required protections |
| --- | --- | --- |
| Input dataset | Format(s), schema version, identifier rules, units, required/optional fields, recurrence, timezone and data provenance. | Reject unknown incompatible schema; no silent field guessing. |
| Allocation request | Snapshot ID, explicit session scope, permitted room pool, constraint/config version, objective version, run budget, correlation ID. | Validate scope and configuration; do not default to unrestricted scope. |
| Allocation result | Run ID, status tuple, assignment list, unassigned list, validator outcome, metrics, warnings, and diagnostics available. | Must preserve partial/invalid/unknown distinctions. |
| Dynamic event | Event ID/type/target/payload/effective time/sequence or order key/idempotency data/actor if applicable. | Validate before mutation; enforce allowlist, target, payload, event limits and idempotency. |
| Simulation result | Event applied/rejected status, repair status, before/after snapshot/version, affected-set, diff, changed/unresolved assignments, stop reason. | Event success and repair success are separate statuses. |
| Benchmark record | Input snapshot, rules, algorithm settings/versions, baseline definition, metric versions, environment, repetitions/seeds and exclusions. | Block or flag incomparable metrics; do not hide missing baseline. |
| Export | Approved format, schema/export version, run and snapshot identifiers, timestamps, validation status. | Do not indicate successful export until artifact exists and is verified. |

## 8.3 Teammate dataset document dependency

HARD HOLD Seven seed CSVs currently exist and may be inspected for validation. Treat them as provisional: do not assume inferred/synthetic values are ground truth, finalize the schema, generate additional data, or choose operating bounds until the available data documentation is reconciled and the data contract is explicitly approved. Document 03 can define validation requirements and comparison criteria now.

9

# Allocation algorithms and objective model

The choice of algorithm must follow the approved constraint set, scope, scale and explanation requirements. Algorithmic “success” is a candidate-generation result until an independent validator accepts it.

## 9.1 Candidate algorithm families to compare

| Family | Where it may fit | Strengths | Limitations / required review | Status |
| --- | --- | --- | --- | --- |
| Greedy / rule-based heuristic | Simple baseline and small scenario demonstration. | Easy to explain and implement; predictable; useful for an intentionally simple baseline. | May make locally attractive choices that cause later conflicts; quality depends on ordering/tie-breaks; cannot claim optimality. | Candidate baseline. |
| Bipartite matching / max flow | Simple one-session-to-one-room assignment where constraints can be represented as edges and capacities/other constraints do not exceed the model. | Well-understood combinatorial formulation; can produce strong feasibility results for the modelled problem. | Rich time overlaps, facility quantities, locks, buffers, or secondary objectives may exceed the simple formulation. | Candidate if modeling assumptions hold. |
| Integer / constraint programming | Rich assignment with time conflicts, requirements, preferences and lexicographic or weighted objectives. | Can express combinations of discrete assignment constraints; solvers may provide feasibility/bound information. | Modeling/debugging complexity; runtime depends on instance; licensed/library choice, cancellation and explainability require assessment. | Candidate family for primary solver evaluation. |
| Local search / metaheuristic | Improving an already valid solution or seeking high quality within a budget. | Flexible for quality improvement and disruption-aware repair. | May not prove infeasibility or optimality; must retain feasible incumbent and validate every output. | Candidate complement, not validity oracle. |
| Hybrid | Use a simple baseline, exact/constraint solver for feasibility/optimization, and/or bounded local search for repair. | Can balance understandable baseline, strong constraint modeling and repair quality. | More components and result semantics; solver statuses/validity must be normalized. | Candidate if simpler options do not meet requirements. |

## 9.2 Required solver result contract

The design must map raw solver/library outcomes into the project’s result taxonomy without conflating them. Record whether the library status is proven feasible, proven infeasible, optimal, feasible-but-not-proven-optimal, interrupted/time-limited, invalid model/input, or internal failure—then map only where semantics are justified. A library’s “no solution found yet” or time limit is not PROVEN_INFEASIBLE.

## 9.3 Objective hierarchy

| Priority layer | Required meaning | Approval / design note |
| --- | --- | --- |
| 1. Validity | All accepted assignments obey every applicable approved hard constraint. | Not a weighted score. A hard violation is not a trade-off. |
| 2. Completeness / service coverage | Assign as many required sessions as possible without violating hard constraints, subject to approved interpretation. | Owner must decide how partial candidates are scored and whether some sessions have different priority. |
| 3. Explicitly prioritized soft preferences | Satisfy only the approved preference list, weights or lexicographic priority. | Preference order/weights are OD-010; do not invent or bury in source constants. |
| 4. Capacity fit / operational efficiency | Measure spare capacity/utilization according to approved definitions. | Avoid optimizing utilization at the cost of validity or service coverage. |
| 5. Stability / minimal disruption | In dynamic repair, minimize changes to unaffected/locked assignments according to approved policy. | Must respect feasibility, impacted set and emergency exception policy first. |
| 6. Deterministic tie-break | Resolve equivalent candidates reproducibly if required. | Document stable order/seed and configuration version; do not use accidental iteration order. |

## 9.4 Algorithm decision evidence required

Formal statement of decision variables, constraint classes, objective priority and unsupported constraints.

Complexity/scale reasoning using approved or clearly synthetic evaluation fixtures; identify assumptions and dataset dependency.

At least one valid baseline; its simplicity and limitations are documented.

Raw runtime and status distributions, coverage, hard violations, and quality metrics from repeatable tests.

Cancellation/time-limit semantics, determinism policy, infeasibility proof handling, and diagnostics availability.

Independent validation remains in place even if the solver guarantees feasibility for its internal model.

10

# Independent validator and result semantics

Validation is a separate architectural responsibility. The validator is the final authority on whether a candidate is valid under the approved input snapshot and rule version.

## 10.1 Validator inputs and output

| Input/output | Minimum required content |
| --- | --- |
| Input | Immutable snapshot ID; approved rule/config version; candidate assignments; scope; interval/facility/capacity semantics; any explicit lock/booking records. |
| Finding | Finding ID, rule ID, affected entity/session/room, severity, concise message, structured evidence, and whether the reason is proven vs explanatory context. |
| Aggregate result | Valid / invalid / unable to validate; total checked; violation counts by rule; missing evidence/data; validator version and execution status. |
| Persistence | Store report linked to run/candidate; never present a candidate as validated if the report is missing, stale or from different inputs. |
| Independence | Validator code path/module is not just the optimizer’s “feasible” flag; where practical, use separate checks from the model-generation code. |

## 10.2 Rule-by-rule check plan

| Rule family | Check responsibility | Important edge cases |
| --- | --- | --- |
| Room/time exclusivity | Verify no room’s effective occupied intervals conflict, using approved interval and buffer semantics. | Equal endpoints; setup/cleanup buffers; room/session-specific buffers; timezone conversion. |
| Capacity | Ensure demand fits approved usable room capacity. | Missing enrollment; nominal vs usable capacity; capacity update during/after publish. |
| Mandatory facilities | Confirm each required facility type, quantity/unit, status and interval is satisfied. | Failed equipment, unavailable facility, insufficient quantity, time-varying failure. |
| Room availability/bookings | Verify full occupied interval is available and not blocked by closures/bookings. | Closures, holidays, recurring availability, exceptions, overlapping booking intervals. |
| Locks/fixed assignments | Apply exact approved semantics; lock must not make physically impossible state valid. | Closure conflicts, override permissions, preservation of lock metadata. |
| Additional timetable resources | Validate instructor/cohort/section/shared resources only if OD-018 and scope approval include them. | Do not enforce or ignore silently; scope decision required. |
| Snapshot / version consistency | Confirm candidate and validator operate on the same snapshot/rule version. | Input edit while run in progress; stale result before publication. |
| Completeness | Count all expected in-scope sessions; distinguish unassigned, cancelled and out-of-scope occurrences. | Never label a partial candidate complete. |

## 10.3 Result taxonomy contract

| Outcome enum | Meaning that must be preserved | Must not be confused with |
| --- | --- | --- |
| COMPLETE_VALID | All required in-scope sessions assigned and independent validation passes. | A high score without full coverage; solver status alone. |
| PARTIAL_VALID | All produced assignments validate, but one or more required sessions remain unassigned. | Complete result; proven infeasibility unless actually established. |
| PROVEN_INFEASIBLE | A proof-capable process or explicit exhaustive method establishes no valid solution for the stated model/scope. | Timeout, heuristic failure, unknown solver result. |
| FEASIBILITY_UNKNOWN | No valid conclusion about existence of a complete solution was established within available evidence/budget. | Infeasible; invalid candidate. |
| INVALID_INPUT | Input/configuration cannot be run under approved validation policy. | A solver failure or a valid partial allocation. |
| INVALID_CANDIDATE | Candidate violates one or more applicable hard constraints or cannot be accepted as valid. | Successful feasible result. |
| RUN_FAILED | Execution failed for a technical/unexpected reason and no trustworthy result can be accepted. | Proven infeasibility; successful run with missing warnings. |
| CANCELLED | Run was explicitly cancelled and stopped according to defined behavior. | Timeout or infeasibility; a fabricated completed result. |

Validity, completeness, and execution status should be represented as separable fields where feasible, even if a public API also exposes a single primary outcome enum. Define a consistent mapping, rather than allowing layers to invent their own interpretation.

11

# Dynamic simulation and bounded repair

Event processing changes the current simulated environment but must not change the rules that bound it. The architecture must distinguish event application from repair result, use deterministic order, and preserve history.

## 11.1 Required processing sequence

1. Receive the event and validate event type against the approved allowlist.

2. Validate event ID/idempotency policy, target identity, payload schema/ranges, effective time, actor/permissions if in scope, and all configured limits.

3. Compute and record the current state/version and affected entities before mutation.

4. Apply the event atomically to the current simulation state, or reject it without partial mutation.

5. Determine the approved affected-set/reallocation closure; include dependent conflicts according to the chosen policy.

6. Run repair under fixed runtime/retry budgets and approved objective priorities.

7. Independently validate candidate repair against the new current state and rule version.

8. Persist event status, repair status, result status, before/after diff, impacts, validation report, stop reason and all IDs.

9. If repair is unsuccessful, preserve prior published history; mark current-state assignments impacted/unresolved and present the truthful outcome.

## 11.2 Event contract checklist

| Concern | Must define before implementation |
| --- | --- |
| Identity / idempotency | Stable event ID; duplicate detection; whether replay is idempotent, rejected, or explicitly allowed for a new simulation branch. |
| Type / payload | Exact approved type list, required fields, allowed targets, ranges, units, default handling and schema version. |
| Effective time / order | Timezone, sort key, sequence tie-break, same-time policy and behavior for retroactive events. |
| Bounds | Simulation horizon, maximum event count, event frequency/minimum spacing, total wall-clock budget, per-solver budget, retry count and stop conditions. |
| Atomicity | Invalid event does not mutate state; failed event application does not leave partial changes. |
| Affected set | How directly affected sessions are found, closure across resource/time conflicts, when wider repair is allowed, and how the set is explained. |
| Repair policy | Whether unrelated assignments may move; lock policy; disruption objective; maximum changes/iterations; escalation or unresolved status. |
| History | Before/after state identifiers, current vs published view, diff, validator report, event application status and repair status. |
| Termination | Explicit reason: limit reached, user cancel, runtime budget, event rejection, repair outcome or internal failure. |

## 11.3 Event application and repair are separate outcomes

| Event status | Repair status | Example interpretation |
| --- | --- | --- |
| REJECTED | NOT_STARTED | Payload invalid or event exceeds approved boundary; no current state mutation. |
| APPLIED | COMPLETE_VALID | Event changed the simulated state and repair produced a fully validated complete allocation. |
| APPLIED | PARTIAL_VALID | Event applied, some assignments remain unresolved, every retained assignment in the candidate validates. |
| APPLIED | PROVEN_INFEASIBLE / FEASIBILITY_UNKNOWN | Event applied; current scenario cannot be fully repaired based on proof/evidence obtained. |
| APPLIED | RUN_FAILED / CANCELLED | Event applied to scenario branch but repair execution failed or was cancelled; current assignments must be marked appropriately impacted. |
| APPLY_FAILED | NOT_STARTED | Internal apply failure; state rollback/atomicity behavior must be demonstrable. |

## 11.4 Critical closure scenario

If a room closure invalidates a previously published assignment, the closure event may be valid and applied even if repair cannot find another room. The published record remains historical evidence, while current simulated state marks the assignment impacted. Repair success, current validity, and publication state must not be collapsed into a single green status.

12

# Lifecycle, versioning, concurrency, and persistence

The system must know exactly which state a result describes. The target design should avoid mutable shared state being silently changed underneath a long-running allocation or repair.

## 12.1 Logical states to preserve

| Logical state | Meaning | Required transition guard |
| --- | --- | --- |
| Input snapshot | Consistent version of input facts and rules supplied to a run. | Immutable once used by a run or versioned so old runs remain reproducible. |
| Current simulated state | Current state after accepted events within a simulation branch. | Every accepted mutation creates traceable version/sequence metadata. |
| Candidate result | Assignments generated for a snapshot/scope but not yet independently accepted. | Cannot be represented as valid/publishable before validator completes. |
| Validated draft | Candidate whose validator report is tied to same snapshot/rule version and passes the approved criteria. | Any relevant input/rule change invalidates or marks the draft stale. |
| Published version | Explicitly published schedule/result, if publication is approved in scope. | Published version is immutable history; replacement requires an explicit publication action/record. |
| Repair attempt | A bounded attempt to restore current-state feasibility after an event. | Has attempt ID, affected set, parent state, limits, result taxonomy and diff. |
| Validation report | Independent validation evidence and finding set for a candidate. | Must identify validator and rule/config version. |
| Benchmark run | Comparable baseline/optimizer evaluation on fixed inputs and metric definitions. | Must record all provenance necessary to establish comparability. |

## 12.2 Open consistency questions

Where is snapshot isolation enforced, and can a run continue if an input editor saves a newer version?

What does “publish” mean in this prototype and who may do it (OD-013)?

If the current simulated state changes while repair is in progress, does the run fail stale, queue, or serialize?

How are cancellation, timeout, retry and partial persistence represented so that no false COMPLETE_VALID state is left behind?

What retention/rollback/export policy applies to runs, events, snapshots and benchmark records (OD-016)?

## 12.3 Candidate transaction strategy

Assess a simple, explicit transaction boundary for validating and applying one event: validate against version N; atomically create/apply version N+1; persist event status; then create a repair run referencing N+1. Repair produces a separate candidate and report. If optimistic concurrency is used, stale version conflicts must be detected and reported; do not silently overwrite newer state. Exact storage/transaction design is an architecture decision, not yet approved.

13

# API, UI, and service contracts

The API and UI should reveal actual backend behavior. Every action and status shown by the interface must have a real contract, a validation rule, and an error/loading/empty state.

## 13.1 Candidate API surface (names illustrative, not approved)

| Logical operation | Purpose | Contract considerations |
| --- | --- | --- |
| Validate / inspect input snapshot | Check input data and return structured errors/warnings. | Schema version, snapshot identity, severity, row/entity identifiers, block/quarantine policy. |
| Create allocation run | Start candidate generation for an explicit scope and snapshot. | Idempotency/request ID, authorization, time budget, accepted configuration version. |
| Get run status/result | Retrieve execution state, candidate, validator report and metrics. | Separate execution status from validity/completeness; support pending/running/cancelled/failed outcomes. |
| Cancel run | Stop a running process where supported. | Safe termination and persistence of actual stop reason; no false complete result. |
| Validate candidate | Run independent validator or retrieve its completed report. | Same snapshot/rule version, validator version, findings list and aggregate state. |
| Apply simulation event | Validate and apply approved event within configured bounds. | Event result separate from repair result; duplicate behavior and no-mutation rejection. |
| Start / inspect repair | Run bounded repair and retrieve before/after impact. | Affected set, retry/runtime budget, diff, partial/unresolved outcomes. |
| Get baseline/optimizer comparison | Return comparable metrics and provenance. | Equivalent snapshot/rules/version; missing baseline means unavailable not invented. |
| Export approved report | Generate a specified result export. | Approved format/version; artifact existence; clear failure outcome. |

## 13.2 Response shape principles

Every operation returns or references a stable request/run/event/snapshot identifier.

Use structured error codes plus human-readable explanation and affected entity references where known.

For long-running work, distinguish accepted/queued/running from final result. Define polling/progress policy only if justified.

No API may bypass event allowlists or numerical limits because it was not called from the UI.

Invalid-input, validation-disagreement, stale-version, timeout, cancellation and run-failure states require explicit responses.

Do not expose unsupported actions in the UI simply because a backend method exists; the user/role/scope must authorize it.

## 13.3 UI design mapping

| User workspace | Data / behavior contract |
| --- | --- |
| Overview | KPIs must be derived from explicit scope and metric definitions; distinguish current simulation state from published version. |
| Allocation workspace | Show scope/config, run status, assignments/unassigned, validator result, hard violations (if any), and relevant explanation. |
| Timetable / room calendar | Use the same interval and availability semantics as backend validation; show closures/booking overlays without claiming invalid assignments remain feasible. |
| Sessions / rooms / facilities | Forms reflect schema and permission; edits trigger revalidation of affected assignments and identify stale results. |
| Change center / simulation | Event preview/validation, fixed limits, affected set, repair status, before/after diff, current-state impacts and history. |
| Evaluation / benchmark | Metric formulas/version, comparable input provenance, runtime context, incomparability/unavailable states. |
| Reports / exports | Include run IDs, snapshot/rule versions, result status and validator evidence; never use decorative dashboards as a correctness substitute. |

14

# Technology-stack decision matrix

The project owner/team has not approved a framework, language, solver, database, queue, host, or external service. Use this section to record the evidence-based choice after Antigravity’s assessment.

## 14.1 Frontend options

| Option family | Benefits to assess | Risks / evaluation questions | Status |
| --- | --- | --- | --- |
| TypeScript component SPA (e.g., React family) | Good fit for interactive dashboard, form states, calendar/graph/table components, typed API contracts. | Team familiarity, component library accessibility, chart/calendar complexity, build tooling and package maintenance. | Candidate, not selected. |
| Server-rendered / full-stack framework | Potentially simpler deployment and routing; can consolidate some web concerns. | Does it support the expected interactive dashboard and long-running job UX without mixing domain logic? | Candidate, not selected. |
| Minimal HTML/HTMX or lightweight UI | Low frontend complexity for a compact operator tool. | May not fit the intended rich allocation workspace/analytics; evaluate interaction density, not trend. | Candidate, not selected. |

## 14.2 Backend/runtime options

| Option family | Benefits to assess | Risks / evaluation questions | Status |
| --- | --- | --- | --- |
| Python API / application layer | Strong numerical/data ecosystem and broad optimization integration options. | Runtime concurrency, packaging/reproducibility, API validation discipline, cancellation and worker strategy. | Candidate, not selected. |
| TypeScript/Node application layer | One language across UI/API; productive API and tooling ecosystem. | Solver-library integration, native dependencies/process isolation, numerical model clarity and team proficiency. | Candidate, not selected. |
| Other runtime supported by solver/team | May align with existing toolchain, performance or deployment constraints. | Maintenance, integration effort, available libraries, reproducible builds and assessment evidence. | Candidate, not selected. |

## 14.3 Persistence and background execution

| Decision | Options to compare | Selection evidence |
| --- | --- | --- |
| Persistence | In-memory prototype; local file/SQLite-style relational store; server relational DB (e.g., PostgreSQL family). | Need for durable history, concurrent users, rollback/audit, dataset size, deployment complexity, transaction semantics. |
| Long-running runs | Synchronous API; subprocess/worker; task queue/worker plus durable job state. | Solver runtime, cancellation, progress, concurrency, durability, retry semantics and operations burden. |
| Configuration | Versioned config files; relational configuration entities; hybrid. | Change approval, schema validation, reproducibility, user editing requirements and secrets separation. |
| Import/export | Approved CSV/XLSX/JSON or other formats; explicit versioned API. | Teammate data format, user need, validation complexity, accepted demo requirements. |
| Deployment | Local demo; single hosted service; frontend/API + worker deployment. | Hackathon/demo environment, secrets, networking, allowed services and reproducible startup. |
| Solver integration | Embedded library/API, command-line solver, external service (only if approved). | License, install, determinism, status semantics, cancellation, constraint expressiveness and performance. |

## 14.4 Required stack ADR

For every selected framework/library/service, record version range or pinning policy, license and dependency constraints, install/build path, runtime/environment requirements, security implications, upgrade ownership, alternative considered, and test evidence. Do not silently install tools or add a hosted service during assessment.

15

# Security, deployment, logging, and operations

Do not over-engineer production infrastructure without evidence, but do not allow local-demo simplicity to undermine the correctness and boundedness guarantees.

## 15.1 Security and access-control questions

Confirm single-user vs multi-user model, authentication, user roles, administrator/override/publish permissions (OD-013).

Validate every request and enforce the same run/event bounds server-side regardless of UI path.

Keep secrets and environment settings outside source control; document required configuration with safe example values.

If file upload/import exists, define size/type validation, parsing errors, and safe handling of malformed or oversized data.

If deployment is hosted, assess transport protection, logs containing sensitive information, access controls and environment separation appropriate to scope.

Record privileged actions such as publish/override/event application if the approved user model requires them.

## 15.2 Operational instrumentation

| Signal | What should be recorded | Why |
| --- | --- | --- |
| Run log | Run ID, input snapshot, rule/config version, start/end, algorithm version, budget, status and cancellation/stop reason. | Reproduce and diagnose allocation behavior. |
| Validation record | Validator version, checked assignments, report ID, findings by rule, result and missing evidence. | Proof of acceptance/rejection; not just a UI icon. |
| Simulation record | Event ID/type/status, target, effective time/order, pre/post state IDs, affected set, repair attempt and diff. | Explain what changed and whether repair succeeded. |
| Benchmark manifest | Dataset/scenario ID and seed if synthetic; code/config versions; environment; warm/cold policy; repetitions; metrics and exclusions. | Fair repeatable comparisons. |
| Decision/change audit | ADR/scope-change ID, approval, version changed, rationale and impacted tests. | Governance and traceability. |
| Error context | Correlation/request ID, structured error category and safe diagnostics. | Actionable debugging without leaking secrets or fabricating cause. |

## 15.3 Deployment principle

Choose the simplest environment that supports the approved prototype and demonstration. Deployment readiness must include a clean-start guide, configuration reference, dependency/version strategy, expected dataset location/contract, test command, known limitations, and rollback/backup behavior appropriate to the approved persistence choice.

16

# Metrics, benchmarking, and evidence

Every metric needs an explicit formula, denominator, exclusion policy, scope and version. Do not combine validity and quality into a number that obscures hard violations or missing assignments.

## 16.1 Metric catalogue to finalize

| Metric group | Candidate measures | Definition work still required |
| --- | --- | --- |
| Correctness | Hard-constraint violation count; validator pass/fail; invalid candidate count. | List all approved hard rules and state whether metric is per assignment, run, or both. |
| Completeness | Assigned sessions; unassigned sessions; coverage percentage. | Define required in-scope population, cancelled/out-of-scope handling and denominator zero behavior. |
| Feasibility/status | Complete valid, partial valid, proven infeasible, unknown, invalid, failed, cancelled counts. | Map solver raw statuses to source result taxonomy; preserve proof status. |
| Room utilization / capacity fit | Room-time utilization, unused capacity/spare seats, fit distribution. | Define capacity-time denominator, availability windows, closures and whether metrics are per room or aggregate. |
| Preference satisfaction | Satisfaction count/weight by approved preference priority. | Weights/order/tie-breaks are OD-010; report by category before any composite. |
| Runtime / resources | Wall-clock time, solver time, timeouts, retries, optionally memory. | Environment, warm/cold runs, repetitions, budget, aggregation and failure cases. |
| Dynamic disruption | Affected sessions, moved assignments, unchanged assignments, newly unassigned count, invalidated published assignments. | Define affected-set denominator and which changes count as avoidable disruption. |
| Baseline comparison | Coverage, correctness, preferences, utilization, runtime, disruption. | Equivalent inputs/config/definitions, baseline version, repeated run policy and when comparison is unavailable. |

## 16.2 Baseline comparison protocol

1. Freeze the same input snapshot, scope, hard constraints, rule version and metric formulas for each compared method.

2. Record code/config/solver versions, random seeds or deterministic settings, machine/environment, time limit and number of repetitions.

3. Report raw counts and definitions, not only percentages or a composite score.

4. Include validator outcome and hard violations prominently; any hard violation invalidates correctness claims for that candidate.

5. If baseline is missing/invalid or provenance differs, mark comparison unavailable/incomparable with reason.

6. Keep descriptive results separate from causal claims; do not claim improvement beyond what comparable measurements support.

## 16.3 Synthetic data provenance

If a synthetic dataset is later approved, its manifest should identify generator/schema version, seed, scenario identity, declared scale, intentional stress/infeasibility labels, validation report, and any derived files. This is a later data-contract decision—not permission to generate now.

17

# Verification and test architecture

Tests must map to source requirement IDs and guard invariants against regression. A feature is not complete because a manual happy path worked or a visual mockup matches the concept.

## 17.1 Test layers

| Layer | Scope | Examples / exit evidence |
| --- | --- | --- |
| Unit / domain | Interval comparison, capacity/facility semantics, rule status, event payload validation, outcome mapping, objective priority and metric formula. | Known boundary examples; zero-length/invalid intervals; failed/missing facility; enum mapping; deterministic tie-break. |
| Validator tests | Every hard rule independently checked with positive and negative examples. | A single hard violation is rejected; stale rule/snapshot report cannot validate candidate. |
| Solver/adapter tests | Model construction, input/output mapping, timeout/cancel/status normalization and incumbent handling. | Model-vs-domain equivalence fixtures; runtime limit does not yield infeasible proof. |
| Integration tests | Snapshot -> allocator -> validator -> persistence -> API -> metrics. | Run records same snapshot/rules; errors and reports survive retrieval. |
| Simulation tests | Event validation/application, atomicity, ordering, idempotency, affected-set, repair, diff, rollback/history. | Unknown target, duplicate event, closure with/without alternative, limit reached. |
| Regression / scenario tests | Source-defined scenario catalogue SC-01–SC-18; saved expected status/finding behavior. | Every critical event scenario is repeatable and versioned. |
| Performance / benchmark | Approved scale and environment with repeat policy. | Report raw data and timeouts; numeric thresholds set only after OD-003/OD-012. |
| End-to-end / UI | Actual backend-backed actions and state. | Loading/empty/error/partial/unknown/stale/published-vs-current states show truth. |
| Clean-install / deployment | Reproducible setup on approved environment. | Install/start/test instructions work; dependency and configuration assumptions are documented. |

## 17.2 Minimum acceptance assertions

Independent validator reports no hard violations for any candidate accepted as COMPLETE_VALID or PARTIAL_VALID.

A partial result is never labelled complete; a timeout without proof is never labelled PROVEN_INFEASIBLE.

An invalid or over-limit event leaves current state unchanged; limits cannot be bypassed via direct API/script calls.

Published history remains accessible after event/repair; current-state impacts are separately shown.

Baseline comparisons are blocked/flagged when snapshots, rule versions or metric definitions differ.

A candidate is stale or revalidated if its input snapshot/rules no longer match current required state.

Metric values can be traced to formula version, denominator, scope and source run.

No test result is reported as passed unless actually executed and recorded.

## 17.3 Traceability matrix shape

| Requirement ID | Design component | Test ID(s) | Evidence artifact | Status |
| --- | --- | --- | --- | --- |
| FR-ALLOC-002 | Domain constraints + independent validator | T-VAL-* | Validator report + test results | OPEN until mapped |
| FR-SIM-007 | API/simulation limits controller | T-SIM-LIMIT-* | Boundary test log | OPEN until mapped |
| FR-ALLOC-004 | Outcome mapper + API/UI contract | T-STATUS-* | Status mapping and end-to-end results | OPEN until mapped |
| FR-MET-003 | Benchmark service/protocol | T-BENCH-* | Comparable manifest and raw metrics | OPEN until mapped |
| FR-DAT-003 | Snapshot/run persistence | T-SNAPSHOT-* | Provenance inspection/replay test | OPEN until mapped |

Example traceability rows only. Final traceability must cover every applicable requirement in the approved master specification and any approved supporting contracts.

18

# Failure handling and recovery design

Failures must be explicit, diagnosable, and safe. A failed repair must not corrupt history or be transformed into a plausible but invalid schedule.

| Failure / edge case | Required behavior | Evidence to require |
| --- | --- | --- |
| Invalid/malformed input | Apply approved block/reject/quarantine policy; do not coerce silently. | Structured issue with record/entity IDs and validation-policy reference. |
| No feasible room for a session | Keep it unassigned; explain known constraints/requirements without inventing proof. | Unassigned record + validator/diagnostic report. |
| Optimizer timeout | Return FEASIBILITY_UNKNOWN or source-approved interrupted state unless proof exists; persist budget and stop reason. | Timeout test plus status mapping. |
| Candidate hard violation | Mark INVALID_CANDIDATE; do not publish as valid; retain validator findings. | Validator finding and rejected-candidate response. |
| Validator error or disagreement | Do not trust solver status; reject “valid” acceptance and expose validation failure. | Fault injection and no-publication test. |
| Event has invalid target/payload | Reject before mutation and report which validation failed. | State version unchanged; event status REJECTED. |
| Duplicate or out-of-order event | Apply approved idempotency/order policy or reject ambiguity deterministically. | Repeated request test and audit sequence. |
| Repair fails after event applied | Preserve published history, mark current impacted assignments, record repair result/diff and unresolved sessions. | Closure-with-no-alternative scenario. |
| Concurrency / stale snapshot | Detect version mismatch and reject/retry only within approved policy. | Race/stale run test; no silent overwrite. |
| Persistence/export failure | Report failure and whether artifact was created; ensure state is either committed or safely not committed. | Fault-injection report; file/object existence verification. |
| Event/time/runtime limit hit | Stop cleanly, preserve partial history/status and explicit termination reason. | Boundary test at limit, beyond limit, and exactly at stop condition. |
| Missing baseline / incomparable data | Display unavailable/incomparable with reason rather than a fabricated comparison. | Metric/API/UI test. |

## 18.1 Retry policy must be explicit

Retries are bounded and classified. Never retry a deterministic invalid input endlessly. Distinguish safe transient persistence/network failures from solver/model errors and non-retryable validation failures. Record attempt count, cause, cap, backoff if any, and terminal status. No automatic retry may exceed approved global or per-run budgets.

## 18.2 Rollback semantics

Define separately: rollback event application if an atomic event write fails; abandon/discard a candidate repair; restore or branch current simulated state if allowed; and preserve published history. “Rollback” must identify exactly which logical state is reverted and which audit records remain. Final policy waits on OD-016 and architecture approval.

19

# Open decisions and architecture dependencies

This register carries the Master Specification decision IDs into the technical design. Statuses below are inherited from source context unless the project owner explicitly changes them; assessment recommendations alone do not close them.

| ID | Decision | Why it matters | Owner / dependency | Status | Design touchpoints |
| --- | --- | --- | --- | --- | --- |
| OD-001 | Fixed session time vs timetable generation | Affects problem class, data, solver, UI and acceptance. | Project owner; critical | OPEN — owner confirmation needed | Scope statement; model variables; FR-ALLOC-008; API/run scope. |
| OD-002 | Prototype scope and exclusions | Prevents feature creep and over-building. | Project team; critical | OPEN | Capability map; component boundaries; roadmap. |
| OD-003 | Supported rooms/sessions/facilities/events scale | Drives algorithm, runtime, persistence and NFR thresholds. | Existing seed-data validation + assessment + owner; critical | PENDING INPUT / OPEN | Algorithm benchmarks; workload definition; deployment. |
| OD-004 | Timezone, interval convention, granularity, recurrence and buffers | Defines all conflict and availability correctness. | Project team; critical | OPEN | Domain time type; validator; API; UI calendar; tests. |
| OD-005 | Exact dynamic-event allowlist and payloads | Defines which state mutations are legal. | Project team; critical | OPEN | Event schema; API; permissions; event tests. |
| OD-006 | Horizon/event/rate/runtime/retry/stop limits | Prevents runaway simulation and execution. | After dataset/scale review; critical | PENDING DEPENDENCY / OPEN | Config version; server-side guard; load/limit tests. |
| OD-007 | Affected-set/repair scope and disruption priorities | Controls how far a repair can move assignments. | Assessment options + owner; critical | OPEN | Simulation coordinator; objective hierarchy; diff metrics. |
| OD-008 | Lock semantics, emergency invalidation, override permissions | A lock must not make physical impossibility valid. | Project team; critical | OPEN | Domain model; policy engine; role/repair tests. |
| OD-009 | Result enums and current/published semantics | Prevents false success and misleading UI. | Team + assessment | OPEN — source taxonomy is required baseline | Status mapping; persistence; UI/API contract. |
| OD-010 | Optimization objective priorities and tie-breaks | Defines what a “better” allocation means. | Assessment recommendation + owner | OPEN | Solver model; preferences; baseline metrics. |
| OD-011 | Baseline algorithm and benchmark protocol | Required for fair reproducible comparison. | Assessment recommendation + owner | OPEN | Baseline implementation; manifests; metric tests. |
| OD-012 | Architecture, stack, persistence and deployment | Determines build dependencies. | Assessment proposal + owner | OPEN | Overall architecture ADR; ADRs per technology choice. |
| OD-013 | User model, auth/roles, override and publish scope | Changes security and lifecycle complexity. | Project team | OPEN | Actor model; API authorization; deployment/security. |
| OD-014 | Teammate dataset-generation document, schema and protocol | Avoids schema/generator mismatch. | Existing seed CSVs; data-contract review/owner approval | PENDING INPUT — seed CSV validation/data-contract approval pending | Data contract; validation; generator; manifest. |
| OD-015 | Measurable performance/quality thresholds | Makes NFR acceptance objective. | After OD-003 and OD-012 | PENDING DEPENDENCY / OPEN | Benchmark plan; CI/acceptance thresholds. |
| OD-016 | Import/export formats, logs, retention, rollback, concurrency | Defines operability and state durability. | Project team + assessment | OPEN | Persistence, audit, backup, export, concurrency ADR. |
| OD-017 | Exact official hackathon wording if verbatim quote required | Avoids treating paraphrase as official notice. | Project team if required | CONDITIONAL OPEN | Problem statement provenance only; not core architecture unless required. |
| OD-018 | Whether conflicts include instructor/cohort/section/shared resources | Changes entities, constraints, validator and tests. | Project owner; critical | OPEN — decide before final constraint model | Domain model, solver variables, acceptance cases, NFR. |

## 19.1 Gate dependencies

The architecture may perform non-binding options analysis before boundary approval, but final technical decisions that depend on unresolved scope/time/event semantics must remain conditional. Architecture approval should not be used to retroactively imply approval of hard constraints or simulation limits. Dataset-specific choices remain blocked until OD-014 is reconciled.

20

# Architecture Decision Records (ADR) and approval forms

Use one record per meaningful decision. Fill evidence and consequences before a selection is approved. A blank template is intentional; it prevents the document from fabricating choices that have not been reviewed.

## 20.1 ADR required fields

| Field | Record exactly |
| --- | --- |
| ADR ID / title | Stable ID (ADR-001, ADR-002...) and precise decision question. |
| Status | PROPOSED, OPEN, APPROVED, REJECTED, DEFERRED, or SUPERSEDED. |
| Date / owner / approver | Who drafted, who owns and who explicitly approved; dates must be real. |
| Requirement links | Master requirements, OD IDs, invariants and scenarios affected. |
| Context / constraints | Problem being solved; fixed boundaries; assumptions; dependencies; evidence reviewed. |
| Options considered | At least 2 viable alternatives where possible; include do-nothing/defer where applicable. |
| Decision / rationale | What was selected and why. If no selection, state what evidence is still required. |
| Consequences | Behavior, data/API changes, risks, operational cost, test obligations and reversibility. |
| Rejected options | Reason each alternative was rejected; do not erase trade-offs. |
| Verification | Tests, benchmark or inspection needed to validate the decision. |
| Traceability | Documents/config/schema/API/tests updated; supersedes/superseded-by links. |
| Approval record | Explicit owner/team approval. Assistant/Antigravity recommendation alone is not approval. |

## 20.2 ADR-001 — Overall application architecture (blank decision record)

| Field | Value to complete |
| --- | --- |
| Status | OPEN — assessment evidence not yet incorporated. |
| Decision question | Which application topology best satisfies the approved prototype requirements at the approved scale? |
| Options | Modular monolith; API plus worker; single-process local tool; other option supported by assessment. |
| Evidence required | Document 02 architecture comparison; run-duration expectations; concurrency/user model; deployment constraints; team skills. |
| Selection / rationale | [To be completed after assessment and owner review.] |
| Consequences / tests | [List changed components, dependency direction, integration tests and deployment validation.] |
| Approval | Approver: ________ Date: ________ Source version updated: ________ |

## 20.3 ADR-002 — Allocation algorithm and validator boundary

| Field | Value to complete |
| --- | --- |
| Status | OPEN — algorithm family and library not approved. |
| Decision question | Which algorithm/solver family provides valid allocations at approved scale, and what independent checks prove candidate validity? |
| Options | Greedy baseline; matching/flow where assumptions hold; constraint/integer programming; hybrid/local search. |
| Evidence required | Constraint inventory, scale, status semantics, runtime evidence, quality metrics, cancellation, license and diagnostics. |
| Selection / rationale | [To be completed after assessment, followed by benchmark/verification.] |
| Approval | Approver: ________ Date: ________ Related OD IDs: OD-003, OD-010, OD-011, OD-015 |

## 20.4 ADR-003 — Data, snapshot and persistence strategy

| Field | Value to complete |
| --- | --- |
| Status | OPEN — teammate data document pending. |
| Decision question | What data contract, snapshot identity, history model and persistence mechanism are appropriate? |
| Evidence required | OD-014 teammate document, needed history/concurrency, supported deployment and schema/version needs. |
| Selection / rationale | [Do not finalize schema or generation approach until data-contract approval.] |
| Approval | Approver: ________ Date: ________ Related OD IDs: OD-003, OD-014, OD-016 |

## 20.5 ADR-004 — Dynamic event and repair policy

| Field | Value to complete |
| --- | --- |
| Status | OPEN — critical boundaries unapproved. |
| Decision question | Which event types and bounded repair policy are supported, and how are event vs repair outcomes represented? |
| Evidence required | Approved event catalogue, time semantics, scale, affected-set/disruption options and limit proposals. |
| Selection / rationale | [Do not set numerical bounds or widen scope without owner approval.] |
| Approval | Approver: ________ Date: ________ Related OD IDs: OD-004–OD-008, OD-009 |

21

# Proposed target design narrative

The following is a candidate narrative for refinement after the assessment. It does not supersede the open ADRs above.

## 21.1 Candidate request-to-result flow

1. The user selects an explicit snapshot/scope and approved rule configuration in the UI.

2. The API validates request shape, permissions if approved, and run limits; the input/snapshot service resolves an immutable consistent view.

3. The application orchestrator creates a run record and invokes the solver adapter with the snapshot and approved constraint/objective version.

4. The solver adapter returns candidate assignments and a raw execution status. It cannot label the result as accepted valid.

5. The independent validator checks the candidate against the same snapshot and versioned rules, then produces findings and aggregate validity.

6. The result mapper derives truthful public statuses and calculates approved metrics from persisted candidate/validation data.

7. The UI renders assignments, unassigned sessions, validation, metrics, explanation limits, and run provenance.

8. If the user applies an approved dynamic event, the simulation coordinator validates and applies it atomically within fixed limits, determines the approved affected set, and requests a bounded repair.

9. The repaired candidate is independently validated; an event diff and repair status are recorded. Published state remains historical and distinct from current simulation state.

10. Benchmarking compares only equivalent snapshot/rule/metric versions and records raw measures and environment.

## 21.2 Candidate deployment shape

Evaluate a low-operations prototype deployment first: UI, application API, solver runtime, independent validator, and persistence with explicit boundaries. If solver runtime or cancellation would block interactive requests, move runs to a worker/process boundary. Avoid adding a queue, external service, distributed database, or microservices without evidence that the selected workload or reliability needs justify them.

## 21.3 Design anti-patterns expressly prohibited

One giant optimizer function that mutates the canonical schedule and also declares its own output valid.

Hard constraints or simulation limits defined only as UI checks or constants hidden in unrelated modules.

A global “score” shown as success despite hard violations or unassigned required sessions.

Calling every no-solution/timeout a proof of infeasibility.

Repair rewriting the published schedule or moving unrelated sessions without an approved policy.

Metrics calculated from whichever UI rows happen to be visible instead of explicit run scope.

Dataset schema or scale chosen from old hypothetical size examples without the teammate document and approval.

Technology stack silently selected because a tool is convenient or already installed.

Auto-generated architecture diagrams or tests treated as proof without inspecting the actual behavior and results.

22

# Proposed phased technical roadmap

This sequence is a proposal only. Each phase has a defined artifact and exit evidence; no phase is authorized merely because it appears here.

| Phase | Work product / focus | Exit evidence | Gate / dependency |
| --- | --- | --- | --- |
| P0 — Assessment reconciliation | Receive and review Antigravity Mode A report; reconcile requirements, alternatives, risks, unresolved questions and contradictions. | Findings cross-referenced to master/OD IDs; explicit owner responses on critical decisions. | Assessment complete; no code. |
| P1 — Boundary and product decision freeze | Approve scheduling authority, scope, hard constraints, interval semantics, event catalogue, numerical limits, status taxonomy, repair policy and permissions. | Decision log and updated master/supporting specifications with version history. | Owner/team boundary approval. |
| P2 — Architecture approval | Complete ADRs for topology, solver family, validator, persistence, contracts, UI/service boundaries, deployment and observability. | Chosen design; alternatives/reasons; component diagram; dependency rules; measurable test plan; phase scope. | Architecture/plan approval. |
| P3 — Data contract approval | Cross-validate the seven existing CSVs, reconcile source/provenance, schema, units, temporal model, inferred/synthetic values, and validation rules; review teammate documentation if available. | Approved schema and dataset contract; sample/fixture acceptance rules; explicit approval for any generation. | OD-014 closed; data gate. |
| P4 — Build preparation | Repository/environment setup, dependency policy, test harness, CI/lint, config handling, skeleton boundaries only as specifically authorized. | Clean setup guide, smoke tests, architecture guards, phase acceptance definition. | Explicit phase authorization required. |
| P5 — Core correctness vertical slice | Input validation/snapshot; domain constraints; candidate generation adapter; independent validator; truthful status contract. | Passing unit/integration tests for core feasibility and all critical result semantics. | Phase-specific build approval. |
| P6 — Controlled dynamic simulation | Event validation/limits, atomic state change, affected set, bounded repair, diff, published/current distinction. | SC event suite and limit/closure/rollback tests pass. | Boundary and data contracts approved. |
| P7 — UI integration and reporting | Backend-backed workspaces, status display, error/empty/loading states, metric views and approved exports. | End-to-end evidence of actual behavior; no inert or unsupported UI promises. | Contracts approved. |
| P8 — Benchmark and evaluation | Baseline, comparable-run protocol, quality/runtime/disruption metrics, scenario manifests and final evidence package. | Reproducible results with raw metrics and identified limitations. | Scale and NFR thresholds approved. |
| P9 — Demo readiness review | Clean setup, representative approved scenarios, failure paths, presentation flow, risks and known gaps. | Owner-reviewed demo checklist; no unsupported claims; release/demo authorization. | Explicit final approval. |

## 22.1 Phase gate format

Before each build phase, the owner must approve: exact phase ID; requirements included/excluded; files/components expected to change; dependencies permitted; tests to run; measurable acceptance criteria; rollback expectation; and known risks. Antigravity must not move to a subsequent phase automatically after reporting success.

23

# Final approval and implementation gates

This section is completed by the project owner/team. A filled recommendation is not an approval until the approving person/team confirms it and the record is updated.

| Gate | Exit condition | Status at document creation |
| --- | --- | --- |
| G0 — Foundation review | Master problem framing, vision, core scope, challenge catalogue and document set reviewed. | Working baseline treated as finalized by owner; source approval register still needs formal record if required. |
| G1 — Boundary approval | Scheduling authority, hard constraints, time semantics, event allowlist, numeric limits, repair policy, outcome taxonomy and stop conditions approved. | PENDING |
| G2 — Antigravity assessment | Requirements audit, architecture alternatives, recommended stack/algorithm, data/API, tests, risks and roadmap submitted and reviewed. | PENDING — assessment evidence not incorporated. |
| G3 — Architecture / plan approval | Team approves design/ADRs, component boundaries, algorithm direction, phase scopes and measurable criteria. | PENDING |
| G4 — Dataset contract approval | Teammate document reconciled; schema, validation/generation contract and scenario metadata approved. | PENDING INPUT |
| G5 — Build authorization | Specs, environment, test plan, dependencies, and exact phase scope approved with explicit go-ahead. | PENDING — no implementation authorized. |
| G6+ — Phase acceptance | Tests and acceptance criteria pass; results and gaps reviewed; docs updated; next phase explicitly approved. | NOT STARTED |

## 23.1 Explicit authorization checklist

☐ The controlling source documents and their versions are identified.

☐ Critical product-boundary and hard-constraint decisions are approved and recorded.

☐ The relevant ADRs are approved or explicitly deferred with acceptable risk.

☐ The dataset dependency is reconciled; any dataset generation is separately and explicitly authorized.

☐ Exact implementation phase, in-scope requirements and excluded work are recorded.

☐ Required tests, measurable pass criteria and reporting obligations are approved.

☐ Environment/dependencies/secrets and deployment assumptions are approved.

☐ The project owner/team has issued a clear go-ahead for this phase.

## 23.2 Approval record

| Approval | Name / team | Date | Evidence / decision IDs |
| --- | --- | --- | --- |
| Problem/scope boundary approval | ________________ | ________ | ____________________________ |
| Constraint/time semantics approval | ________________ | ________ | ____________________________ |
| Dynamic event/limit/repair approval | ________________ | ________ | ____________________________ |
| Architecture and ADR approval | ________________ | ________ | ____________________________ |
| Dataset contract approval | ________________ | ________ | ____________________________ |
| Explicit build authorization (phase ID) | ________________ | ________ | ____________________________ |

NO IMPLIED AUTHORIZATION Completion of this document, the existence of an architecture diagram, closure of a recommendation, or a successful demo does not by itself authorize implementation or deployment. Only explicit owner/team approval of the required gates and exact phase scope does.

24

# Change control, traceability, and handoff

Maintain one coherent source of truth. When an approved decision changes behavior, update every impacted requirement, supporting contract and test rather than leaving old and new rules active together.

## 24.1 Change request process

1. Identify the existing requirement/decision ID, requested change, rationale, and evidence.

2. List affected hard constraints, scope, user-visible behavior, components, data contracts, metrics, tests and documents.

3. Compare alternatives and consequences including behavior, implementation effort, data migration, risk, evaluation and reversibility.

4. Obtain project-owner/team approval before treating a scope/boundary change as authorized.

5. Update this document and the Master Specification/supporting specs with version and supersession links.

6. Update tests and scenario expectations; preserve actual execution logs and test results.

7. Review for contradictions and re-open any downstream decisions invalidated by the change.

## 24.2 Required traceability links

| Artifact | Must link to |
| --- | --- |
| ADR | Master requirement IDs; OD IDs; source assessment section; approved constraints; verification/test IDs. |
| Component design | Owned requirements, contracts, allowed dependencies, failure modes and monitoring. |
| API/data contract | Schema/config version, validation policy, requirement IDs, consumer/producer and compatibility rule. |
| Test case | Requirement/ADR/scenario ID, fixtures/snapshot version, expected result, executed result and evidence location. |
| Benchmark | Snapshot/dataset manifest, rule and metric versions, algorithm/config version, environment, seeds/repetitions, raw results. |
| Approval | Gate ID, scope/version, approving owner/team, date, evidence reviewed and authorized next action. |

## 24.3 Master source alignment check

No proposed technical design contradicts the Master Project Specification v0.2.1.

No unresolved OD is shown as approved just because this draft provides a possible option.

No code changes, package installs, dataset generation or deployment are authorized by Document 03.

Any change in numerical limits has approval evidence and is enforced in the controlling logic.

Every “tested/passed/measured” claim points to actual evidence once implementation begins.

## 24.4 Version history

| Version | Date | Change | Status |
| --- | --- | --- | --- |
| 0.1.0 | 2026-10-09 | Initial controlled architecture decision workbook drafted from Master Specification v0.2.0 and Document 02 v1.0.1. Technical choices intentionally left open pending Antigravity assessment and owner approvals. | DRAFT — NOT BUILD AUTHORIZATION |
| 0.1.1 | 2026-10-09 | Aligned source references to Master Specification v0.2.1 and Document 02 v1.0.1; updated data-dependency wording to acknowledge seven existing provisional seed CSVs while retaining validation and approval gates. | DRAFT — NOT BUILD AUTHORIZATION |

APPENDIX A

# Requirements-to-design responsibility map

This is an initial map of the principal requirement families in the Master Specification. The completed architecture review must extend it to every applicable requirement and exact test IDs.

| Requirement family / IDs | Primary design owner | Verification evidence to produce |
| --- | --- | --- |
| FR-DAT-001..005 | Input validation + snapshot service + data contract | Invalid field/reference tests, schema/version checks, malformed-record policy tests. |
| FR-ROOM-001..005 | Room/facility domain + persistence + validation | Capacity/facility/status/availability/edit-impact tests. |
| FR-SES-001..005 | Session occurrence/time model + lifecycle | Time/enrollment/recurrence/lock/cancellation/update revalidation tests. |
| FR-ALLOC-001..008 | Allocation orchestration + solver adapter + validator | Scope/snapshot, hard constraints, result taxonomy, explanation and tie-break tests. |
| FR-SIM-001..008 | Simulation coordinator + event contract + repair orchestrator | Allowlist/payload/atomicity/idempotency/limits/diff/history/termination tests. |
| FR-MET-001..005 | Metrics/evaluation + baseline harness | Formula tests, correctness/quality separation, equivalence/incomparability tests, export tests. |
| NFR and approval gates | Security/deployment/test framework/governance | Measurable acceptance criteria, clean installation, role/bounds checks and gate audit. |
| SC-01..SC-18 | Scenario suite spanning all modules | Versioned fixtures and expected behavior, including failures and limit edges. |

## Appendix A.1 — Required scenario coverage

The design and test plan must map to the 18 scenario cases in the Master Specification (SC-01 to SC-18) as restated in Document 02. At minimum, include ordinary feasible cases, capacity/facility conflict, room overlap, room closure with and without an alternate, invalid/duplicate/over-limit events, deterministic ordering, timeout without proof, invalid candidate, incomparable baseline, malformed references, and stale snapshot handling.

APPENDIX B

# Glossary and status semantics

Use these terms consistently across the Master Specification, API, interface, tests, reports and demos.

| Term | Meaning for this design |
| --- | --- |
| Hard constraint | Rule that every accepted assignment must satisfy; it is not an optimization preference. |
| Soft preference | A preference that can be optimized only after validity and approved higher-priority objectives. |
| Input snapshot | A stable version of the input facts/rules used by a run. |
| Candidate | An optimizer-generated proposal not yet accepted as valid. |
| Independent validator | Separate check of candidate assignments against approved rules and the same snapshot/version. |
| Published version | An explicitly published historical schedule/result, if publication is in scope. |
| Current simulated state | State after approved events in a simulation branch; it may differ from published history. |
| Affected set | Sessions/assignments/resources included in the approved scope of a repair attempt. |
| Repair | Bounded attempt to restore a valid allocation after a change; success is not guaranteed. |
| Deterministic | Identical declared inputs/configuration produce the same defined outputs/order within the documented determinism boundary. |
| Proven infeasible | No valid solution exists for the stated model/scope and that conclusion is established by adequate proof/evidence. |
| Feasibility unknown | Available run did not establish a complete valid solution or prove that none exists. |
| Comparable benchmark | Runs share the required snapshot/scope/rules/metric definitions and relevant documented settings/environment. |
| Approval gate | Explicit checkpoint with an exit condition and a defined set of permitted next actions. |
| ADR | Architecture Decision Record: auditable decision with context, alternatives, rationale, consequences and approval. |

## Appendix B.1 — Final pre-handoff check

☐ Antigravity assessment package is available and its evidence has been incorporated, or this file remains explicitly a workbook only.

☐ All final technical selections are marked APPROVED only after recorded owner/team approval.

☐ Open decisions and pending dataset dependency remain visible.

☐ No numeric bound, schema, library or integration is invented or silently inherited from an old example.

☐ Every design component has requirements, interfaces, failure semantics and verification ownership.

☐ All pages, tables, headers/footers, status labels and approval fields render correctly.

☐ This document still clearly states that it is not build authorization unless the approval status is formally changed by the owner/team.

DOCUMENT CLOSE Architecture recommendation → owner review → explicit decision record → updated specifications/tests → phase authorization. This sequence is mandatory. Document 03 remains a controlled draft until the missing assessment evidence and required approvals are incorporated.